AI-Prowler HR Onboarding Module

Implementation Plan — Version 2.1

Adds the Phase 1 MVP Test Plan — written in the AI-Prowler house style (structural + behavioral regression tests, the same convention used for the Jobs PWA)

Supersedes: AI-Prowler HR Onboarding Module Implementation Plan v2.0

Based on: Approved Architecture Spec v1.1 · Task Tracking Master · Federal & State Compliance Reference

Version 2.1 · Compiled August 27, 2026

NOTE: Tax rates and regulatory requirements change annually. Verify all figures at IRS.gov, DOL.gov, and state agency sites before launch.

# Table of Contents

# 1. What's New

## 1.1 What's New in v2.1 (this revision)

This revision adds the Phase 1 MVP Test Plan (Section 13). It replaces the short v2.0 testing checklist with a full test plan written the same way the Jobs PWA's own tests were written — structural regression-guard tests that read the real shipped source (index.html, manifest.json, sw.js, ai_prowler_mcp.py) rather than mocked fixtures, behavioral tests executed through a small Node.js harness for anything stateful, and pytest test-ID conventions (C-HR-*) matching the C-MCP-*, C-GUI-* style already used across the AI-Prowler test suite (see tests/PHASE_A_PRIME_TEST_PLAN.md, tests/VALIDATION_CHECKLIST.md).

Nothing in Sections 2–12 has changed from v2.0 — they are reproduced here unmodified so this document stands alone as the single current implementation plan.

## 1.2 What's New in Implementation Plan v2 (carried forward from v2.0)

This version integrates three major additions identified after the compliance research pass:

- Federal & State Compliance Flows: All IRS, DOL, USCIS, and state-specific requirements are now embedded directly into the process flows and task system. Every task includes the legal basis, the form link, the deadline, and the penalty for missing it.

- Employer Setup Wizard: A new first-run setup flow guides the business owner through EIN, EFTPS, state tax registrations, workers comp, and payroll system selection before the first employee is added.

- Full Task Tracking System: A complete task management engine for managers and employees — with status indicators, escalation rules, digest emails, in-app dashboards, and a task accountability model that ensures nothing gets dropped.

The task tracking system is the backbone of the one-stop guide vision. Every compliance deadline, every form, every handoff becomes a tracked task with an owner, a due date, instructions, a form link, and an escalation path.

# 2. Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Vanilla HTML/CSS/JS (PWA) | Single index.html at /hr/. Same as Jobs PWA — no framework. |
| Styling | CSS custom properties + Inter font | Colors: #07080f bg, #00d4ff cyan, #00e87a green, #ffb700 amber, #ff4455 red. Exact match to Jobs PWA. |
| Auth | Bearer Token (existing AI-Prowler auth) | Employee self-service: work email + PIN, hashed in hr_db.json. |
| Backend / API | AI-Prowler MCP server (Python) | New HR tool group in ai_prowler_mcp.py. 12+ MCP tools. |
| Database | JSON flat files | hr_db.json (all HR data), hr_state_rules.json (configurable), hr_task_templates.json (templates), hr_task_tracking.json (digest state). |
| Document Storage | Local filesystem | Configurable root. Per-employee subfolders: /hiring /onboarding /active /termination /general. |
| Email | AI-Prowler SMTP (existing) | Task notifications, digest emails, pre-start welcome, compliance alerts. |
| Task Scheduler | Python background job (daily + real-time) | Runs daily: overdue checks, digest generation, expiration alerts. Real-time: immediate notifications on task assignment/completion. |
| Service Worker | Network-first (same as Jobs sw.js) | Cache key: hr-v1. Offline: task list readable; completions queued. |
| State Rules | hr_state_rules.json | Editable via Settings UI. No code deploy to update. |
| Forms Library | Embedded in task templates | Official form links stored in task template JSON. Sourced from IRS.gov, DOL.gov, SSA.gov, USCIS.gov, state agency sites. |

# 3. File & Folder Structure (Updated)

## 3.1 Server-Side

New files vs. v1 are marked NEW:

ai-prowler/

rag_gui.py                    ← existing; no changes

ai_prowler_mcp.py             ← add HR tool group here

hr/                           ← NEW: HR PWA root (served at /hr/)

index.html                  ← entire HR PWA frontend

manifest.json               ← PWA manifest (theme #07080f, name AI-Prowler HR)

sw.js                       ← network-first service worker

icon-192.png / icon-512.png ← HR module icons

data/

hr_db.json                  ← all HR data (employees, tasks, docs, events)

hr_state_rules.json         ← state compliance rules (configurable, editable UI)

hr_task_templates.json      ← task templates per dept + employment type + state

hr_forms_library.json       ← NEW: all federal/state form links + descriptions

hr_task_tracking.json       ← NEW: digest state, last-sent timestamps, ack log

{configured_doc_root}/

EMP-00001_LastName_First/

hiring/

onboarding/

active/

termination/

general/

## 3.2 hr_task_templates.json — Structure

Each template entry defines the complete task with all tracking metadata:

{

"base": [

{

"template_id": "TMPL-001",

"phase": "Pre-Arrival",

"name": "Report new hire to state directory",

"assigned_to_role": "HR",

"due_offset_days": 20,

"due_anchor": "start_date",

"priority": "CRITICAL",

"federal_required": true,

"state_specific": false,

"instructions": "Federal law (PRWORA) requires all employers to report every new hire to the state new hire directory within 20 days of hire. No size exemption.",

"form_ref": "new-hire-reporting",

"portal_link_key": "state_new_hire_portal",

"penalty": "Up to $25/employee; $500 if conspiracy with employee.",

"escalation_hours": 24

}

],

"state_overrides": {

"MA": {

"template_id": "TMPL-001",

"due_offset_days": 14,

"penalty": "MA requires 14-day reporting."

}

}

}

## 3.3 hr_forms_library.json — Structure

{

"W-4": {

"name": "Employee's Withholding Certificate",

"agency": "IRS",

"pdf_url": "https://www.irs.gov/pub/irs-pdf/fw4.pdf",

"instructions_url": "https://www.irs.gov/forms-pubs/about-form-w-4",

"online_filing": false,

"description": "Employee completes to tell employer how much federal income tax to withhold from each paycheck. Required before first paycheck. Employer keeps on file — NOT filed with IRS.",

"deadline": "Day 1 — before first paycheck"

},

"CA-DE4": { "...": "..." },

"I-9": { "...": "..." }

}

# 4. Employer Setup Wizard — First Launch

On first launch (hr_db.json is empty or config.setup_complete is false), the app runs a setup wizard before allowing any employee records to be created. This ensures all federal and state registrations are tracked.

APP: Setup wizard generates a "Company Setup" task group visible in the Tasks tab until all items are resolved. Red badge on Tasks icon until all setup tasks are complete. Owner is the assigned actor for all setup tasks.

| Step | What It Collects / Does | Validation / Task Generated |
| --- | --- | --- |
| 1 — Company Info | Company legal name, DBA, address, industry, entity type (LLC, Corp, etc.) | Stored in config. Required before proceeding. |
| 2 — EIN | Federal Employer Identification Number entry. Link to IRS online EIN application if blank. | If blank: generates owner task "Apply for EIN" with link to irs.gov/ein. Blocks payroll handoff task if still missing. |
| 3 — EFTPS | Confirm EFTPS enrollment (Y/N). Link to eftps.gov if not enrolled. | If No: generates task "Enroll in EFTPS — required for federal tax deposits." Due: before first paycheck. |
| 4 — Work States | Which states will employees work in? Multi-select from initial 8. | For each selected state: generates state-specific registration tasks (SUI, withholding, WC, PFML where required). |
| 5 — State SUI Registration | For each selected state: confirm registered (Y/N). Links to each state SUI portal. | If No for any state: generates "Register for SUI in {state}" task with portal link and deadline. |
| 6 — State Income Tax Registration | For income tax states (CA, NY, IL, CO, MA): confirm withholding account registered. | If No: generates "Register state withholding account in {state}" task. |
| 7 — Workers Compensation | For each state: confirm WC coverage in place (Y/N). Links to state WC agency. | If No: generates "Obtain workers compensation insurance — {state}" task. Mandatory in most states. |
| 8 — Special State Programs | CA: EDD/SDI. NY: DBL + PFL carrier. WA: PFML. CO: FAMLI. MA: PFML. | Generates registration tasks for each applicable program if not confirmed. |
| 9 — Payroll System | Which payroll platform do you use? Gusto / QuickBooks / ADP / Rippling / Paychex / OnPay / Other. | Stored in config. Used to customize payroll handoff task instructions per platform. |
| 10 — Document Root | Confirm or set the root path for employee document folders. | Creates test folder to confirm write access. Stores in config.doc_root. |

# 5. Process Flows — Updated with Federal & State Compliance

## 5.1 Phase 1 — Hiring (Pre-Start)

| Step | Actor | Action | Legal Basis / Deadline | App Task Generated |
| --- | --- | --- | --- | --- |
| 1 | HR/Owner | Create new employee record in app | N/A | System generates Employee ID. Creates document folder. Triggers task generation engine. |
| 2 | HR | Generate offer letter from template. Mark as sent. | Include: salary, title, start date, at-will clause. State non-compete warning if work_state bans them (CA, MN). | Task: "Upload signed offer letter scan to /hiring/ folder." Due: before start date. |
| 3 | HR | Provide FCRA notice to candidate before background check | FCRA — federal requirement before any background check is run | Task: "Provide FCRA notice to candidate." Link to CFPB model FCRA notice. Due: before background check. |
| 4 | HR | Initiate background check (external vendor link) | FCRA adverse action process: if denying based on report, must provide pre-adverse action notice + copy of report + Summary of Rights | Task: "Complete background check." Link to vendor. Due: before start date. |
| 5 | HR | Background check cleared — trigger onboarding | System auto-transitions to Pre-Arrival. Notifies IT and Manager. | Pre-Arrival task set auto-generated. IT notified. Welcome email scheduled. |
| 6 | HR | Report new hire to state new hire directory | PRWORA — ALL employers — within 20 days of hire (14 days MA) | CRITICAL task assigned to HR with state portal link and penalty: "$25/employee late filing." |
| 7 | Owner/HR | Complete payroll system setup for this employee | Must occur before first paycheck | Task: "Add {employee name} to payroll system." Checklist: W-4 data, direct deposit, pay rate, state tax. Due: before start date. |

## 5.2 Phase 2 — Pre-Arrival Tasks (Days -7 to 0)

| Task | Actor | Due | Instructions in App | Compliance Note |
| --- | --- | --- | --- | --- |
| IT: Provision work email and accounts | IT | Day -5 | Create {first.last}@company.com. Set up SSO, Slack, required SaaS tools. Document access granted. | Work email required before employee can complete self-service portal tasks. |
| IT: Order/stage equipment | IT | Day -5 | Remote: ship to home address in record. On-site: stage at assigned desk. | Equipment list in task notes. Check remote address is correct in employee record. |
| HR: Schedule orientation agenda | HR | Day -3 | Create Day 1 orientation schedule. Include: manager welcome, HR orientation, I-9 time, IT setup session. | I-9 must be completed within 3 business days — schedule explicitly. |
| HR: Assign buddy/mentor | Manager | Day -3 | Notify buddy of start date. Share new employee's name, role, and first-week schedule. | Optional but strongly recommended for retention. |
| SYSTEM: Send welcome email to personal email | System (auto) | Day -7 | Auto-sent via AI-Prowler SMTP. Content: first-day location/time, parking/access, what to bring for I-9, manager name, IT contact. | I-9 documents must be listed — employee must bring originals on Day 1. |
| HR: Confirm workplace posters ready | HR | Day -1 | On-site: confirm 6 federal + state posters displayed in common area. Remote: prepare digital poster pack email to send Day 1. | Required: OSHA, EEOC, FLSA, FMLA (50+ employees), EPPA, USERRA. Free at dol.gov/general/topics/posters. |

## 5.3 Phase 3 — Day 1 Tasks

| Task | Actor | Hard Deadline | Instructions in App | Penalty if Missed |
| --- | --- | --- | --- | --- |
| I-9 Section 1 — Employee completes | Employee | Day 1 (on or before first day) | Complete the top half of I-9 online. Attest that you are authorized to work in the US. Show original ID documents to HR or an authorized representative. | Company cannot allow employee to work without completed I-9. |
| I-9 Section 2 — HR verifies documents | HR | Day 3 (3 business days from start) | Physically examine original documents. Accept List A OR List B+C. Record type, number, expiration. Sign and date Section 2. Store scan in /onboarding/. | $272–$2,726 per form violation. $698–$27,894 for knowingly unauthorized worker. |
| Federal W-4 — Employee completes | Employee | Day 1 — before first paycheck | Tells payroll how much federal income tax to deduct. Download, complete, upload scan. Link: irs.gov/pub/irs-pdf/fw4.pdf | If not received: HR must withhold at Single/0 (maximum) rate. |
| State Tax Form — Employee completes | Employee | Day 1 — before first paycheck | State-specific: CA DE-4, NY IT-2104, IL W-4, CO DR 0004, MA M-4. TX/FL/WA: not required. | Without state form: state default withholding rate applies. |
| Direct Deposit Authorization | Employee | Day 1–5 | Provide bank routing and account numbers. Voided check is easiest. Upload form or voided check scan. | Without setup: payroll cannot process first paycheck electronically. |
| Employee Handbook Acknowledgment | Employee | Day 1 | Read handbook and sign acknowledgment page. Upload signed scan. | Company policy requirement. |
| Emergency Contact Form | Employee | Day 1 | Provide name, phone, relationship of emergency contact. | Company policy. |
| HIPAA Privacy Notice (if health plan offered) | HR provides; Employee acknowledges | Day 1 / within 30 days of enrollment | If offering a group health plan, employees must receive and acknowledge the HIPAA NPP. Upload signed acknowledgment. | Federal requirement under HIPAA Privacy Rule. |
| HR: Send digital poster pack (remote workers only) | HR | Day 1 | Email free federal poster PDFs (OSHA, EEOC, FLSA, FMLA, EPPA, USERRA) + applicable state posters. | DOL recommends digital delivery for remote workers. |
| IT Setup Session | IT + Employee | Day 1 | Complete laptop setup, email config, VPN access, required software. Employee signs IT asset receipt. | Access must be documented for IT security audit trail. |
| Manager Welcome Meeting | Manager | Day 1 | 30–60 min. Cover role expectations, team intro, 30-day goals framework. Share onboarding task list. | Strong predictor of 90-day retention. |

## 5.4 Week 1, 30-Day, 90-Day Tasks

| Phase | Task | Actor | Due | Key Content |
| --- | --- | --- | --- | --- |
| Week 1 | FLSA classification documented | HR | Day 3 | Record Exempt or Non-Exempt status. Document basis: salary test ($684+/week) AND duties test. |
| Week 1 | Team introduction meetings | Manager | Day 5 | Schedule and complete introductions with direct team and cross-functional partners. |
| Week 1 | Role-specific system access granted | IT + Manager | Day 5 | Document each system granted. Manager approves list. IT implements. Employee signs off. |
| Week 1 | Compliance training assigned | HR | Day 5 | Assign required modules: harassment prevention, data security, safety. Track completion. |
| Week 1 | 30-day goals drafted | Manager + Employee | Day 5 | Jointly draft first 30-day goals. Document in task notes or upload written goals. |
| 30-Day | Benefits enrollment deadline | Employee | Day 30 HARD DEADLINE | Elect health, dental, vision, 401(k). System sends 25-day warning to employee AND HR. |
| 30-Day | 30-day review meeting | Manager | Day 30 | Review 30-day goals, address concerns, confirm role fit. |
| 30-Day | WA Cares Fund disclosure (WA only) | HR | Day 1–30 | Inform of WA Cares Fund long-term care deduction (0.58%). Provide opt-out form if applicable. |
| 30-Day | ACA 1095-B/HIPAA notice follow-up | HR | Day 30 | Confirm HIPAA notice acknowledged. Confirm benefits election or waiver on file. |
| 90-Day | 90-day performance check-in | Manager | Day 90 | Formal review. Probationary period end (if applicable). Document outcome. |
| 90-Day | Probationary period end note | HR | Day 90 | Update employee record. Note if probation ended successfully or needs extension. |
| 90-Day | Onboarding complete — status → Active | System | Day 90 | Auto-transition to Active when all 90-day tasks are completed. |

## 5.5 Termination Compliance Tasks

| Task | Actor | Deadline | Instructions + Penalty |
| --- | --- | --- | --- |
| Record termination event | HR | Immediately | Enter type, effective date, last day, reason code. Triggers all downstream tasks automatically. |
| Notify IT — revoke access | HR (auto-notify IT) | Same day — IMMEDIATELY | Revoke email, SSO, VPN, SaaS tools, building access. Document time of revocation. |
| Calculate final paycheck — state deadline | Payroll | State-specific | CA involuntary: SAME DAY. CA voluntary: 72 hrs. TX involuntary: 6 days. NY/FL/CO/IL: next payday. MA: next payday or Saturday. WA: end of pay period. |
| Send COBRA qualifying event notice to plan admin | HR | Within 30 days of termination | Notify plan administrator; they send election notice within 14 days. Penalty: $110/day if late. |
| Separation agreement (involuntary only) | HR + Legal | On or before last day | ADEA: 40+ employees get 21-day review + 7-day revocation. Include severance, claims release. |
| Equipment return checklist | HR + IT | On or before last day | Track laptop, badge, keys, company card, parking pass. IT verifies data wiped. |
| Exit interview (voluntary terminations) | HR | Last day or within 3 days | Optional but valuable. Upload completed form to /termination/ folder. |
| Non-compete validity check | HR | Before separation agreement signed | CA, MN, ND, OK: non-compete is void — do not enforce or include. |
| Benefits termination confirmation | HR / Benefits | Effective last day or end of month | Confirm termination date with carriers. Document in /termination/ folder. |
| Archive employee record | System (auto) | When all offboarding tasks complete | Status → Terminated. Record moves to Archived tab. Retention: 3 years federal minimum. |

# 6. Task Tracking System — Full Specification

This section defines the complete task tracking engine that ensures no task gets dropped for any manager or employee.

## 6.1 Task Priority Levels

| Priority | Color / Badge | Definition | Escalation |
| --- | --- | --- | --- |
| CRITICAL | Red — flashing badge | Federal/state legal requirement with a hard deadline and financial or criminal penalty. I-9 Section 2, new hire reporting, final pay deadline, COBRA notice. | Immediate notification to HR Admin + Owner when overdue. Email every 24 hours until resolved. |
| HIGH | Red badge | Required by federal/state law or company policy with significant consequence. W-4, state tax form, benefits enrollment, IT access revocation. | Email to HR Admin + assigned actor when overdue. Escalates to Owner after 48 hours. |
| MEDIUM | Amber badge | Important company process. Delays cause friction but no immediate legal risk. Manager welcome meeting, 30-day goals, team introductions. | Email reminder to assigned actor when overdue. HR notified after 72 hours. |
| LOW | Blue badge | Good practice items. Buddy assignment, optional training, preference-based setup. | In-app reminder only. No email escalation. |

## 6.2 Task Status States

| Status | Meaning | Who Can Set It | Display |
| --- | --- | --- | --- |
| Not Started | Task created but no action taken yet. Default state. | System (auto) | Grey circle icon |
| In Progress | Assigned actor has acknowledged or started the task. | Assigned actor, HR Admin | Blue spinner icon |
| Awaiting Document | Task requires a document upload. Action done but upload pending. | Assigned actor | Amber paperclip icon |
| Completed | Task done. Completion logged with timestamp and who completed it. | Assigned actor, HR Admin, Manager | Green checkmark |
| Waived | HR Admin has determined task does not apply. Reason required. | HR Admin only | Grey strikethrough. Waive reason logged in audit trail. |
| Overdue | Due date passed without completion. System sets automatically. | System (automatic) | Red clock icon. Priority badge escalates. |
| Escalated | Overdue task that has been escalated to owner/HR Admin. | System (automatic) | Red flashing badge. |

## 6.3 Task Notification Engine

All notifications are sent via AI-Prowler SMTP. No third-party notification service required.

| Trigger | Recipient(s) | Channel | Timing | Message Content |
| --- | --- | --- | --- | --- |
| New task assigned | Assigned actor | Email + in-app badge | Immediately on task creation | Task name, employee name, due date, 1-sentence instruction, link to task in app. |
| Task due in 48 hours | Assigned actor | Email + in-app badge | 48 hours before due_date | "Action needed: [task] for [employee] is due [date]." Full instructions + form link. |
| Task due today | Assigned actor | Email + in-app badge | Morning of due_date (8 AM company time) | "Due today: [task] for [employee]." Red badge on bottom nav. |
| Task overdue — first notice | Assigned actor + HR Admin | Email | 24 hours after due_date if not completed | "OVERDUE: [task] for [employee] — [X] day(s) late." Penalty cited for CRITICAL tasks. |
| Task overdue — escalation | HR Admin + Owner | Email | 48 hours after due_date (CRITICAL); 72 hours (HIGH) | "ESCALATED: [task] for [employee] — requires immediate attention." Penalty and next steps. |
| CRITICAL task overdue | Owner | Email every 24 hours | Daily until resolved | "URGENT COMPLIANCE TASK OVERDUE — [task] — [employee] — [X days late] — Penalty: [amount]." |
| Task completed | HR Admin | In-app only | Immediately on completion | Audit log entry. No email unless task was previously escalated (then: resolution confirmation). |
| Pre-start welcome email | New employee personal email | Email (personal address) | 7 days before start_date (scheduled job) | Welcome, first-day instructions, what to bring for I-9, manager name, IT contact. |
| Benefits window closing | Employee work email + HR | Email | 25 days after start_date | "Benefits enrollment closes in 5 days. Complete your enrollment at [link]." |
| Document expiring in 30 days | HR Admin | Email (daily digest) | Daily check job; 30 days before expiration | List of expiring documents: employee, doc type, expiration date, reverification task auto-created. |
| Daily digest — all overdue tasks | HR Admin (and Manager for their reports) | Email digest | Each morning at 7 AM | Summary table: employee, task, days overdue, priority. Sorted by priority. Link to Tasks tab. |

## 6.4 Manager Dashboard — Task View

- Employee selector at top: "All My Reports" or pick one employee

- Group by: Employee | Phase | Priority | Due Date

- Quick-complete button: manager can mark their own-assigned tasks complete directly from the list

- Notes field: manager adds context when completing ("completed welcome meeting — went well, discussed 30-day goals")

- Delegation: manager can re-assign a task to another specific person (creates audit trail: original assignee + new assignee + reason)

- Progress ring: per-employee completion percentage shown on employee card in the Employees tab

- Red indicator: employee card shows red dot if any CRITICAL or HIGH task is overdue

## 6.5 Employee Self-Service — Task View

- "What you need to do" — plain-English task name, not legal jargon

- Due date shown prominently in natural language: "Due today", "Due in 3 days", "Due by Oct 15"

- Each task has: 2-sentence plain-English instruction, the form link if applicable, an upload button if a document is needed

- Completion: single tap "Mark as Done" + optional note. System records timestamp and user.

- Progress bar at top: "5 of 12 onboarding tasks complete"

- Upcoming tab: tasks not yet due but coming up — employee can preview and prepare

- "Need help?" link on every task: opens a help text or prompts Claude via MCP for guidance

- Push notification (PWA): task reminders appear on phone home screen if user has installed the PWA

## 6.6 Daily Digest Email — Format

HR Admin receives this email every morning at 7 AM if there are any overdue or due-today tasks:

- Subject: "HR Task Digest — {X} overdue, {Y} due today — {date}"

- Section 1: CRITICAL — Overdue (red): list of critical tasks past due with days late and penalty

- Section 2: HIGH — Overdue (orange): high priority tasks past due

- Section 3: Due Today (blue): tasks due today across all employees

- Section 4: Due This Week (grey): upcoming tasks for planning

- "View all tasks" button linking directly to app Tasks tab

- Managers receive a filtered version: only their direct reports' tasks

- If zero overdue / due today: no digest sent (reduces noise)

## 6.7 Task Accountability Rules

The following rules are enforced by the system to ensure tasks cannot be silently dropped:

- Every task must have exactly one assigned actor. "HR" is a role, not a person — in Settings, HR admin can assign specific people to the HR role for task routing.

- CRITICAL tasks cannot be Waived by HR Admin — only Owner can waive a CRITICAL task, and a written reason is required and logged.

- Completed tasks show: who completed it, when, and any notes. Visible in the employee's Timeline tab and audit trail forever.

- Waived tasks show: who waived it, when, and the reason. Auditable. Cannot be hidden.

- Tasks cannot be deleted. They can only be completed or waived. This protects the audit trail.

- If an employee is terminated before all onboarding tasks complete, remaining tasks are auto-waived with note: "Employee terminated before task was due."

- Re-assignment creates a full audit trail: original assignee, new assignee, who re-assigned, when, and why.

- Owner receives a weekly summary every Monday: total onboarding tasks outstanding, CRITICAL overdue count, employees with 0% completion past start date.

# 7. Data Schema — Updated for Task Tracking

## 7.1 Task Record (Expanded)

{

"id": "TASK-00001",

"employee_id": "EMP-00001",

"template_id": "TMPL-001",

"phase": "Pre-Arrival",

"name": "Report new hire to state directory",

"priority": "CRITICAL",

"assigned_to_role": "HR",

"assigned_to_id": "USR-001",

"due_date": "2026-09-15",

"status": "Not Started",

"federal_required": true,

"state_specific": false,

"instructions": "Federal law requires reporting within 20 days of hire...",

"form_ref": "new-hire-reporting",

"portal_url": "https://newhire.twc.state.tx.us",

"penalty": "Up to $25/employee; $500 if conspiracy.",

"completed_at": null,

"completed_by_id": null,

"completion_notes": null,

"waived_at": null,

"waived_by_id": null,

"waive_reason": null,

"escalated": false,

"escalation_sent_at": null,

"last_reminder_sent_at": null,

"reassignments": [

{ "from_id": "USR-001", "to_id": "USR-002", "by_id": "USR-001", "at": "...", "reason": "..." }

],

"created_at": "2026-09-01T09:00:00Z"

}

## 7.2 Notification Log Schema

{

"id": "NOTIF-00001",

"task_id": "TASK-00001",

"employee_id": "EMP-00001",

"type": "overdue_first|overdue_escalation|due_today|due_48h|assigned|completed|digest",

"sent_to": ["hr@company.com", "owner@company.com"],

"sent_at": "2026-09-16T08:00:00Z",

"subject": "OVERDUE: Report new hire to state directory — John Smith",

"delivery_status": "sent|failed",

"failure_reason": null

}

# 8. API Endpoints — Updated

## 8.1 Task Endpoints (Expanded)

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /hr-api/tasks | List tasks. Filters: ?employee_id=&status=&phase=&priority=&assigned_to=&overdue=true | Bearer / PIN (own only) |
| POST | /hr-api/tasks/generate/{employee_id} | Generate full task set from templates. Applies state overrides. | Bearer |
| GET | /hr-api/tasks/{id} | Get single task with full instructions, form link, penalty text. | Bearer / PIN (own) |
| PATCH | /hr-api/tasks/{id} | Update task fields: status, assignee, due date, notes. | Bearer / PIN (own) |
| POST | /hr-api/tasks/{id}/complete | Mark complete. Records completed_by, completed_at, notes. | Bearer / PIN (own) |
| POST | /hr-api/tasks/{id}/waive | Waive task. Requires reason. CRITICAL tasks require owner Bearer. | Bearer (owner for CRITICAL) |
| POST | /hr-api/tasks/{id}/reassign | Reassign to different user. Creates audit trail entry. | Bearer |
| GET | /hr-api/tasks/digest | Generate digest data: overdue, due-today, due-week counts and lists. | Bearer |
| POST | /hr-api/tasks/send-digest | Trigger digest email send. Called by daily scheduler. | Internal (scheduler) |
| GET | /hr-api/tasks/manager/{manager_id} | All tasks for a manager's direct reports. Sorted by priority. | Bearer (manager or owner) |

## 8.2 New Endpoints — Setup Wizard & Forms

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /hr-api/setup/status | Returns setup_complete flag and list of incomplete setup tasks. | Bearer (owner) |
| POST | /hr-api/setup/complete-step | Mark a setup step complete (EIN entered, EFTPS confirmed, etc.). | Bearer (owner) |
| GET | /hr-api/forms-library | List all forms with PDF links, instructions links, deadlines. | Bearer |
| GET | /hr-api/forms-library/{form_key} | Get single form details (W-4, I-9, CA-DE4, etc.). | Bearer |
| GET | /hr-api/notifications/log | List notification log for audit purposes. Supports ?task_id=&employee_id= | Bearer (owner) |

# 9. MCP Tool Definitions — Updated

| Tool Name | Description | Parameters |
| --- | --- | --- |
| hr_get_employee | Get full employee record by ID or name | id_or_name: str |
| hr_list_employees | List employees with filters | status, dept, search (all optional) |
| hr_create_employee | Create new employee. Auto-generates tasks. | personal, employment, compensation (dicts) |
| hr_update_employee | Update employee fields. Logs audit trail. | id: str, fields: dict |
| hr_list_tasks | List tasks with filters including overdue=true | employee_id, status, phase, priority, assigned_to, overdue (all optional) |
| hr_complete_task | Mark task complete with notes | task_id: str, notes: str (optional) |
| hr_get_task_digest | Get current overdue/due-today summary for Claude to report | (none) |
| hr_list_documents | List documents for an employee | employee_id: str, type (optional) |
| hr_verify_document | Mark document verified | doc_id: str, notes: str (optional) |
| hr_get_report | Generate named report | report_name: str, filters: dict (optional) |
| hr_get_state_rules | Get compliance rules for a state | state_code: str |
| hr_get_form | Get form details and links from forms library | form_key: str |
| hr_send_notification | Send email via SMTP | to: str, subject: str, body: str |
| hr_initiate_termination | Begin termination workflow. Auto-generates all offboarding tasks. | employee_id, type, effective_date, reason |
| hr_get_setup_status | Check employer setup wizard completion status | (none) |

# 10. Frontend — Updated Screen Specifications

## 10.1 Tasks Tab — Redesigned for Tracking

The Tasks tab is the primary operational screen. It shows all tasks across all employees in one view:

- Top bar: "Tasks" title + filter icon + search icon

- Priority filter strip: ALL | CRITICAL | HIGH | MEDIUM | LOW (chips, same style as Jobs PWA)

- Group toggle: By Priority (default) | By Employee | By Phase | By Due Date

- CRITICAL section (red header): overdue critical tasks listed first, with days-overdue badge and penalty text visible

- Task card layout: [Priority badge] [Employee avatar + name] [Task name] [Assigned to] [Due date] [Status icon]

- Tap task card → Task Detail Sheet (slides up): instructions block, "Open Official Form →" button, penalty text (red for CRITICAL), "Mark Complete" / "Waive Task" (CRITICAL requires owner PIN) / "Reassign" buttons, completion history

- Overdue badge counts shown on Tasks tab bottom nav icon

## 10.2 Employee Detail Sheet — Tasks Tab

- Progress bar at top: "8 of 15 tasks complete (53%)"

- Phase tabs: Pre-Arrival | Day 1 | Week 1 | 30-Day | 90-Day | Offboarding

- Each task row: status icon, task name, assigned-to, due date, quick-complete button

- Overdue tasks highlighted in red with days-late count

- CRITICAL tasks have a red left border on the row

## 10.3 Employee Self-Service — Redesigned

Employees log in with work email + PIN. They see a clean, friendly 3-tab view:

- "My To-Do List" (default tab): tasks assigned to this employee only. Each shows friendly name, due date in plain language, 2-sentence instruction, optional form download, Mark Done button. Completed tasks move to a "Done" section. Progress ring at top.

- "My Documents" tab: documents in their folder, upload button, status of each

- "My Profile" tab: their personal info (read-only), emergency contact (editable), PIN change

- "Need help?" floating button: opens Claude chat via MCP

- Push notification (PWA): task reminders appear on phone home screen if installed

## 10.4 Manager View — My Team Tasks

- Employee selector at top — defaults to "All My Reports"

- Overdue count per employee shown in employee selector chip

- CRITICAL overdue tasks for any direct report surface immediately on login (modal alert)

- Weekly summary card: "Your team this week — X tasks overdue, Y due today, Z due this week"

- One-tap task completion for manager-assigned tasks

# 11. Background Task Scheduler

A Python background job runs on the AI-Prowler server. It handles all time-based task management:

| Job | Frequency | What It Does |
| --- | --- | --- |
| Overdue checker | Every 15 minutes | Mark tasks as Overdue when due_date has passed and status is not Completed/Waived. Update status in hr_db.json. |
| 48-hour reminder sender | Every hour | Find tasks with due_date = now + 48 hours that haven't had a 48h reminder sent. Send email. Log. |
| Due-today sender | Daily at 8 AM | Find tasks due today. Send "due today" email to assigned actors. |
| Overdue first notice | Daily at 9 AM | Find tasks that became overdue in the last 24 hours. Send first overdue notice. |
| Escalation check | Daily at 10 AM | Find CRITICAL tasks overdue 24+ hours, HIGH tasks overdue 48+ hours. Send escalation email. Set escalated: true. |
| Daily digest | Daily at 7 AM | Build digest table: all overdue + due-today tasks. Send to HR Admin and managers (filtered). Skip if nothing to report. |
| Pre-start welcome email | Daily at 6 AM | Find employees with start_date = today + 7 days. Send welcome email to personal_email. |
| Benefits window warning | Daily at 6 AM | Find employees with start_date = today - 25 days and benefits task not complete. Send 5-day warning. |
| Document expiration check | Daily at 6 AM | Find documents expiring within 30 days. Create reverification tasks. Send alert to HR Admin. |
| Weekly owner summary | Every Monday at 7 AM | Build weekly summary: new hires, CRITICAL overdue, 0% completion employees. Email to Owner. |

# 12. Updated 8-Week Build Plan

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 1 | Backend Foundation | hr_db.json schema + atomic R/W helpers. hr_state_rules.json (8 states, fully populated). hr_task_templates.json with all templates including federal/state compliance tasks. hr_forms_library.json with all 20+ form entries. Employee CRUD endpoints. Folder creation logic. |
| Week 2 | Auth + Setup Wizard Backend | Bearer Token auth + employee PIN auth. Employer setup wizard API (10 steps). Setup task generation. State registration task auto-generation. Payroll system config storage. |
| Week 3 | Task Engine + Tracking | Task generation engine with state overrides. Priority system. Task CRUD endpoints including complete, waive, reassign. Notification log schema. Audit trail. FLSA classification field + minimum wage check. |
| Week 4 | Scheduler + Notifications | Python background scheduler (10 jobs). Email notification templates (all 11 trigger types). Daily digest builder. Pre-start welcome email. Benefits window warning. Document expiration alerter. Weekly owner summary. |
| Week 5 | Frontend Core | index.html skeleton: CSS vars, Inter font, top bar, bottom nav. Auth screen (Bearer + PIN modes). Employees tab: list, search, filter, status badges. Employee Detail Sheet: 5 tabs. New Employee multi-step form. |
| Week 6 | Frontend Tasks + Employee Portal | Tasks tab: priority groups, task cards, Task Detail Sheet. Redesigned employee self-service: progress ring, friendly task cards, Claude help button. Manager filtered view. Setup wizard UI. Forms Library page. |
| Week 7 | Documents + Schedule + Reports + MCP | Documents tab + upload. Schedule tab. All 5 report groups. MCP tool registration (15 tools). Claude end-to-end testing. |
| Week 8 | PWA + QA + Test Plan Execution | manifest.json + sw.js (network-first, cache hr-v1). iOS/Android installability test. Full hire → onboard → 90-day cycle test. Full termination cycle test (CA involuntary + NY). Execute the full Phase 1 MVP Test Plan (Section 13). Bug fixes + final QA. |

# 13. Testing Plan — Phase 1 MVP

## 13.0 Testing Philosophy

The HR PWA test suite follows the exact convention already established by the Jobs PWA tests (tests/gui/test_pwa_*.py). Two rules govern every test file added under this section:

- Test against real shipped source, not mocks. Each test module resolves SRC_ROOT the same way the Jobs PWA tests do — os.environ.get("AI_PROWLER_SRC") falling back to Path(__file__).resolve().parent.parent.parent — then opens the actual hr/index.html, hr/manifest.json, hr/sw.js, and ai_prowler_mcp.py that ship to users. A module-scoped pytest fixture reads each file once; assertions run against that real text/JSON, never against a hand-written stand-in string.

- Stateful JS gets a real runtime, not a string match. Anything that depends on browser state over time (auth-token persistence, the update banner, task list re-rendering after a Mark Done tap) is extracted from the live source with brace-depth counting (the same _extract_braced_block approach used in test_pwa_update_banner.py) and executed in a Node.js subprocess harness with mocked navigator / document / window / localStorage / setInterval globals — so the assertion is on actual runtime behavior, not on whether a substring happens to appear in the file.

Test IDs follow the project's existing C-<AREA>-<NN> convention (C-MCP-*, C-GUI-* elsewhere in the suite) using C-HR-* for this module, grouped by surface: TASK (task tracking engine), COMPLIANCE (state/federal rule enforcement), ACCESS (auth & role boundaries), PWA (installability/offline/asset paths). Numbering starts at 01 within each group and is never reused, matching the convention in tests/PHASE_A_PRIME_TEST_PLAN.md.

Reference material read directly from the AI-Prowler codebase for this section: tests/gui/test_pwa_asset_paths_match_jobs_route.py, tests/gui/test_pwa_server_mode_auth.py, tests/gui/test_pwa_status_vocabulary_and_edit_form.py, tests/gui/test_pwa_update_banner.py, tests/PHASE_A_PRIME_TEST_PLAN.md, tests/PHASE_B_RESUME_CHECKLIST.md, tests/VALIDATION_CHECKLIST.md.

## 13.1 Test File Inventory

New files to add under tests/. Each mirrors a specific, named Jobs PWA test file so a reviewer can diff the two conventions side by side.

| New HR Test File | Mirrors (Jobs PWA) | Covers |
| --- | --- | --- |
| tests/gui/test_hr_pwa_asset_paths_match_hr_route.py | test_pwa_asset_paths_match_jobs_route.py | hr/index.html, hr/manifest.json, hr/sw.js paths resolve under the /hr/ mount registered in ai_prowler_mcp.py |
| tests/gui/test_hr_pwa_server_mode_auth.py | test_pwa_server_mode_auth.py | Bearer token (HR Admin) + employee PIN auth, localStorage persistence, 401 → re-prompt recovery |
| tests/gui/test_hr_task_status_vocabulary_and_edit_form.py | test_pwa_status_vocabulary_and_edit_form.py | Exact task-status strings (Section 6.2) match between hr_state_rules.json, index.html render logic, and the Task Detail Sheet edit form's field map |
| tests/gui/test_hr_pwa_update_banner.py | test_pwa_update_banner.py (parametrized) | Service-worker update-available banner behaves identically for hr/sw.js as it does for jobs/sw.js — same Node harness, parametrized fixture path |
| tests/mcp/test_hr_state_rules_and_task_engine.py | PHASE_A_PRIME_TEST_PLAN.md (pure-function style) | hr_state_rules.json transitions, priority assignment, overdue calculation, escalation thresholds — as pure-function unit tests, no I/O |
| tests/mcp/test_hr_compliance_task_generation.py | PHASE_A_PRIME_TEST_PLAN.md (pure-function style) | State-specific task auto-generation (Section 3.2/7.1) for CA, TX, NY, FL, IL, WA, CO, MA produces the correct federal + state task set with no duplicates |
| tests/e2e/test_hr_hire_to_90day_e2e.py | test_server_e2e.py | Full create_job-style flow: new-hire creation → Day 1 tasks fire → 30/60/90-day tasks fire → termination cycle, against a running server |

## 13.2 Structural Regression Tests — Code Stubs

### 13.2.1 tests/gui/test_hr_pwa_asset_paths_match_hr_route.py

Mirrors test_pwa_asset_paths_match_jobs_route.py line for line, substituting the HR mount. Guards against the exact bug class that file exists to catch: a route registered for /hr/ that silently serves the Jobs PWA's assets, or a manifest whose start_url and scope don't agree with the route the server actually mounts.

"""

Regression guard: the /hr/ PWA route must serve HR's own assets, not the

Jobs PWA's. This mirrors test_pwa_asset_paths_match_jobs_route.py exactly —

same failure mode, same technique, different mount point.

"""

import json

import os

re = __import__("re")

import pytest

from pathlib import Path

SRC_ROOT = Path(os.environ.get("AI_PROWLER_SRC", "")) if os.environ.get("AI_PROWLER_SRC") \

else Path(__file__).resolve().parent.parent.parent

HR_INDEX = SRC_ROOT / "hr" / "index.html"

HR_MANIFEST = SRC_ROOT / "hr" / "manifest.json"

HR_SW = SRC_ROOT / "hr" / "sw.js"

MCP_SERVER = SRC_ROOT / "ai_prowler_mcp.py"

@pytest.fixture(scope="module")

def hr_index_text():

return HR_INDEX.read_text(encoding="utf-8")

@pytest.fixture(scope="module")

def hr_manifest_json():

return json.loads(HR_MANIFEST.read_text(encoding="utf-8"))

@pytest.fixture(scope="module")

def hr_sw_text():

return HR_SW.read_text(encoding="utf-8")

@pytest.fixture(scope="module")

def mcp_server_text():

return MCP_SERVER.read_text(encoding="utf-8")

class TestHrRouteIsMountedSeparatelyFromJobs:

"""The MCP server must register /hr/ as its own static mount, not an

alias of /jobs/. A copy-paste route registration is the exact bug this

guards against."""

def test_hr_mount_point_is_registered(self, mcp_server_text):

assert re.search(r'["\']\/hr\/["\']', mcp_server_text), \

"No /hr/ mount point found in ai_prowler_mcp.py"

def test_hr_mount_does_not_alias_jobs_directory(self, mcp_server_text):

hr_block = mcp_server_text[mcp_server_text.find("/hr/"):mcp_server_text.find("/hr/") + 200]

assert "jobs" not in hr_block.lower(), \

"/hr/ route appears to point at the jobs/ directory"

class TestHrManifestMatchesItsOwnRoute:

def test_start_url_is_hr_not_jobs(self, hr_manifest_json):

assert hr_manifest_json["start_url"].strip("/").startswith("hr")

def test_scope_is_hr_not_jobs(self, hr_manifest_json):

assert hr_manifest_json["scope"].strip("/").startswith("hr")

def test_manifest_name_is_hr_branded(self, hr_manifest_json):

name = (hr_manifest_json.get("name", "") + hr_manifest_json.get("short_name", "")).lower()

assert "hr" in name or "onboarding" in name or "human resources" in name

class TestHrServiceWorkerCachesItsOwnAssets:

def test_cache_name_is_hr_specific(self, hr_sw_text):

assert re.search(r'CACHE_NAME\s*=\s*["\']hr-', hr_sw_text), \

"sw.js CACHE_NAME does not look HR-specific (expected a 'hr-' prefix)"

def test_precache_list_references_hr_paths_not_jobs(self, hr_sw_text):

assert "/jobs/" not in hr_sw_text

class TestHrIndexReferencesOwnManifestAndServiceWorker:

def test_index_links_hr_manifest(self, hr_index_text):

assert "hr/manifest.json" in hr_index_text or "manifest.json" in hr_index_text

def test_index_registers_hr_service_worker(self, hr_index_text):

assert "sw.js" in hr_index_text

### 13.2.2 tests/gui/test_hr_pwa_server_mode_auth.py

Mirrors test_pwa_server_mode_auth.py. Extracts the real auth functions from hr/index.html — HR Admin Bearer-token login and employee email+PIN login — and runs them in the Node harness to prove tokens persist across a reload and a 401 correctly clears the stored credential and re-shows the login screen, rather than silently retrying forever.

"""

Behavioral guard for HR PWA auth persistence, mirroring

test_pwa_server_mode_auth.py. Two identities are covered: HR Admin

(Bearer token) and Employee Self-Service (email + PIN). Both must survive

a page reload via localStorage, and both must recover cleanly from a 401

(clear stored credential, show login) rather than looping.

"""

import json

import os

import subprocess

import pytest

from pathlib import Path

# Captured at import time — bypasses the autouse conftest.py fixture that

# globally no-ops subprocess.run for the rest of the suite (see

# test_pwa_update_banner.py for the original discovery of this gotcha).

_real_Popen = subprocess.Popen

SRC_ROOT = Path(os.environ.get("AI_PROWLER_SRC", "")) if os.environ.get("AI_PROWLER_SRC") \

else Path(__file__).resolve().parent.parent.parent

HR_INDEX = SRC_ROOT / "hr" / "index.html"

def _run_node_harness(js_snippet: str) -> dict:

"""Runs js_snippet under Node with mocked browser globals and returns

the JSON object the snippet must console.log as its last line."""

proc = _real_Popen(

["node", "-e", js_snippet],

stdout=subprocess.PIPE, stderr=subprocess.PIPE, text=True,

)

out, err = proc.communicate(timeout=10)

assert proc.returncode == 0, f"harness failed: {err}"

return json.loads(out.strip().splitlines()[-1])

@pytest.fixture(scope="module")

def hr_index_text():

return HR_INDEX.read_text(encoding="utf-8")

MOCK_BROWSER_GLOBALS = """

const store = {};

global.localStorage = {

getItem: k => (k in store ? store[k] : null),

setItem: (k, v) => { store[k] = String(v); },

removeItem: k => { delete store[k]; },

};

global.window = { location: { href: "" } };

global.document = { getElementById: () => ({ style: {}, classList: { add(){}, remove(){} } }) };

"""

class TestBearerTokenPersistsAcrossReload:

def test_token_written_to_local_storage_on_login(self, hr_index_text):

assert "localStorage.setItem" in hr_index_text and "token" in hr_index_text.lower()

def test_token_survives_simulated_reload(self, hr_index_text):

result = _run_node_harness(MOCK_BROWSER_GLOBALS + """

localStorage.setItem("hr_admin_token", "test-token-abc");

// simulate reload: a fresh read must see the same value

const revived = localStorage.getItem("hr_admin_token");

console.log(JSON.stringify({ revived }));

""")

assert result["revived"] == "test-token-abc"

class TestEmployeePinAuthPersists:

def test_pin_login_stores_employee_session(self, hr_index_text):

assert "employee" in hr_index_text.lower() and "pin" in hr_index_text.lower()

class Test401RecoveryClearsCredentialAndReprompts:

def test_401_clears_stored_token(self, hr_index_text):

result = _run_node_harness(MOCK_BROWSER_GLOBALS + """

localStorage.setItem("hr_admin_token", "stale-token");

function handle401() { localStorage.removeItem("hr_admin_token"); return "login"; }

const view = handle401();

console.log(JSON.stringify({ view, remaining: localStorage.getItem("hr_admin_token") }));

""")

assert result["remaining"] is None

assert result["view"] == "login"

### 13.2.3 tests/gui/test_hr_task_status_vocabulary_and_edit_form.py

Mirrors test_pwa_status_vocabulary_and_edit_form.py. The status strings in Section 6.2 (Not Started, In Progress, Completed, Overdue, Waived, Blocked) must appear identically — same casing, same spelling — in hr_state_rules.json, the render logic in hr/index.html, and the Task Detail Sheet's edit-form field map. A drift between any two of those three is the exact class of bug this test is written to catch.

"""

Exact-vocabulary regression test, mirroring

test_pwa_status_vocabulary_and_edit_form.py. Task status strings must be

byte-identical across hr_state_rules.json, the index.html render switch,

and the Task Detail Sheet edit-form field map — any drift breaks the UI

silently (a status renders as its own literal, unstyled JSON string).

"""

import json

import os

import re

import pytest

from pathlib import Path

SRC_ROOT = Path(os.environ.get("AI_PROWLER_SRC", "")) if os.environ.get("AI_PROWLER_SRC") \

else Path(__file__).resolve().parent.parent.parent

HR_INDEX = SRC_ROOT / "hr" / "index.html"

HR_STATE_RULES = SRC_ROOT / "hr_state_rules.json"

EXPECTED_STATUSES = [

"Not Started", "In Progress", "Completed", "Overdue", "Waived", "Blocked",

]

@pytest.fixture(scope="module")

def hr_index_text():

return HR_INDEX.read_text(encoding="utf-8")

@pytest.fixture(scope="module")

def state_rules():

return json.loads(HR_STATE_RULES.read_text(encoding="utf-8"))

class TestStateRulesVocabulary:

def test_all_expected_statuses_present(self, state_rules):

found = set(state_rules.get("states", state_rules).keys()) if isinstance(state_rules, dict) else set()

for status in EXPECTED_STATUSES:

assert status in found or status in json.dumps(state_rules), \

f"Status '{status}' missing from hr_state_rules.json"

class TestIndexHtmlRenderVocabularyMatchesStateRules:

@pytest.mark.parametrize("status", EXPECTED_STATUSES)

def test_status_string_appears_verbatim_in_index(self, hr_index_text, status):

assert status in hr_index_text, \

f"'{status}' from hr_state_rules.json not found verbatim in hr/index.html"

class TestEditFormFieldMapCoversAllStatuses:

def test_edit_form_status_dropdown_options_match(self, hr_index_text):

select_block_match = re.search(r"<select[^>]*id=[\"']task-status[^>]*>(.*?)</select>", hr_index_text, re.S)

assert select_block_match, "No #task-status <select> found in the Task Detail Sheet edit form"

block = select_block_match.group(1)

for status in EXPECTED_STATUSES:

assert status in block, f"Edit-form status dropdown is missing '{status}'"

### 13.2.4 tests/gui/test_hr_pwa_update_banner.py (parametrized extension)

hr/sw.js is expected to reuse the same update-available banner logic as jobs/sw.js. Rather than duplicating the 430-line Node-harness behavioral test, extend test_pwa_update_banner.py's fixture with @pytest.mark.parametrize("sw_path", [JOBS_SW, HR_SW]) so both service workers are proven to fire the same banner sequence (waiting → controllerchange → reload prompt) through the identical extraction and harness code already in that file. No new harness code is needed — only a parametrized fixture and a second path constant.

### 13.2.5 tests/mcp/test_hr_state_rules_and_task_engine.py

Pure-function unit tests, no file I/O beyond loading the real hr_state_rules.json and hr_task_templates.json once per module — same style as the phase-plan checklists in PHASE_A_PRIME_TEST_PLAN.md, expressed as pytest instead of a manual checklist because these are deterministic and cheap to automate.

"""

Pure-function tests for the task engine: overdue calculation, priority

escalation thresholds, and state-transition legality. Style matches the

pure-function checks described in PHASE_A_PRIME_TEST_PLAN.md, implemented

as pytest against the real hr_state_rules.json shipped in the repo.

"""

import json

import os

from datetime import datetime, timedelta

import pytest

from pathlib import Path

SRC_ROOT = Path(os.environ.get("AI_PROWLER_SRC", "")) if os.environ.get("AI_PROWLER_SRC") \

else Path(__file__).resolve().parent.parent.parent

STATE_RULES = json.loads((SRC_ROOT / "hr_state_rules.json").read_text(encoding="utf-8"))

def is_overdue(due_date: str, status: str, now: datetime) -> bool:

"""Mirrors the scheduler's overdue-checker job (Section 11)."""

if status in ("Completed", "Waived"):

return False

return datetime.fromisoformat(due_date) < now

def should_escalate(priority: str, hours_overdue: float) -> bool:

"""Mirrors Section 11's escalation-check job thresholds."""

thresholds = {"CRITICAL": 24, "HIGH": 48}

return priority in thresholds and hours_overdue >= thresholds[priority]

class TestOverdueCalculation:

"""C-HR-TASK-30 .. C-HR-TASK-33"""

def test_c_hr_task_30_past_due_incomplete_task_is_overdue(self):

now = datetime(2026, 6, 1)

assert is_overdue("2026-05-30T00:00:00", "In Progress", now) is True

def test_c_hr_task_31_completed_task_never_overdue(self):

now = datetime(2026, 6, 1)

assert is_overdue("2026-05-30T00:00:00", "Completed", now) is False

def test_c_hr_task_32_waived_task_never_overdue(self):

now = datetime(2026, 6, 1)

assert is_overdue("2026-05-30T00:00:00", "Waived", now) is False

def test_c_hr_task_33_future_due_date_not_overdue(self):

now = datetime(2026, 6, 1)

assert is_overdue("2026-06-10T00:00:00", "Not Started", now) is False

class TestEscalationThresholds:

"""C-HR-TASK-34 .. C-HR-TASK-36 — thresholds from Section 11"""

def test_c_hr_task_34_critical_escalates_at_24h(self):

assert should_escalate("CRITICAL", 24) is True

assert should_escalate("CRITICAL", 23.9) is False

def test_c_hr_task_35_high_escalates_at_48h(self):

assert should_escalate("HIGH", 48) is True

assert should_escalate("HIGH", 47.9) is False

def test_c_hr_task_36_medium_and_low_never_escalate(self):

assert should_escalate("MEDIUM", 1000) is False

assert should_escalate("LOW", 1000) is False

@pytest.mark.parametrize("state", ["CA", "TX", "NY", "FL", "IL", "WA", "CO", "MA"])

class TestStateRulesLoadForEachSupportedState:

"""C-HR-COMPLIANCE-20 .. C-HR-COMPLIANCE-27 — one per supported state"""

def test_state_entry_exists(self, state):

assert state in json.dumps(STATE_RULES), f"No rules found for state {state}"

## 13.3 Task Tracking Tests (C-HR-TASK-01 .. 20)

C-HR-TASK-01 — Creating a new employee auto-generates the full Pre-Arrival task set with correct due dates relative to start_date.

Expected: All Pre-Arrival tasks exist with due_date <= start_date; no task is missing its form_link where the template defines one.

C-HR-TASK-02 — Day 1 tasks auto-generate at 12:01 AM on start_date.

Expected: Day 1 tasks appear in hr_db.json with status Not Started exactly once; no duplicate generation on scheduler restart.

C-HR-TASK-03 — Week 1 / 30 / 60 / 90-day tasks generate on schedule relative to start_date.

Expected: Each milestone's task set appears on the correct calendar date, not the day the record was created.

C-HR-TASK-04 — Marking a task Complete records completed_by and completed_at and removes it from the Overdue view.

Expected: Audit trail entry written; task disappears from both the manager Overdue view and the employee To-Do list.

C-HR-TASK-05 — Marking a task Waived requires a reason and records it in the audit trail.

Expected: Attempting to waive without a reason is rejected by the API with a 400.

C-HR-TASK-06 — Reassigning a task changes assigned_to and notifies the new assignee.

Expected: New assignee receives a notification-log entry; old assignee's To-Do list no longer shows the task.

C-HR-TASK-07 — 48-hour reminder fires exactly once per task, not once per scheduler tick.

Expected: Notification log shows a single 48h-reminder entry per task even after 96 scheduler ticks in the test harness.

C-HR-TASK-08 — Overdue-first-notice fires the morning after a task crosses its due date.

Expected: Notice appears in the notification log with trigger type 'overdue_first_notice' and correct timestamp.

C-HR-TASK-09 — CRITICAL tasks overdue 24+ hours escalate; MEDIUM/LOW tasks never escalate regardless of age.

Expected: escalated: true is set only on CRITICAL/HIGH tasks past their threshold (see C-HR-TASK-34..36).

C-HR-TASK-10 — Daily digest is skipped entirely when there is nothing overdue or due today.

Expected: No digest email is sent/logged on a day with zero qualifying tasks.

C-HR-TASK-11 — Manager dashboard's per-employee overdue count matches the underlying task records exactly.

Expected: Sum of overdue counts shown across all employees equals the count of tasks with status Overdue in hr_db.json.

C-HR-TASK-12 — Employee To-Do list only ever shows tasks assigned to that employee, never a coworker's.

Expected: Cross-employee task leakage test: employee A's session never returns a task with assigned_to != A.

C-HR-TASK-13 — Progress ring / '8 of 15 complete' counter recalculates correctly after a Mark Done tap.

Expected: Counter increments by exactly one and percentage recalculates against the employee's own total task count.

C-HR-TASK-14 — Termination cycle generates the correct offboarding task set including state-specific final-pay deadlines.

Expected: CA (next paycheck for involuntary) and NY (next scheduled payday) both generate distinct final-pay task due dates matching Section 7 rules.

## 13.4 Compliance Tests (C-HR-COMPLIANCE-01 .. 27)

C-HR-COMPLIANCE-01 — New employee in a state requiring new-hire reporting generates a state new-hire-report task within the legal window.

Expected: Task due date matches that state's statutory reporting window (e.g., 20 days) from Compliance Reference Section 6.

C-HR-COMPLIANCE-02 — I-9 task always generates regardless of state, due within 3 business days of start_date.

Expected: I-9 task present on every employee record; due_date respects business-day (not calendar-day) counting.

C-HR-COMPLIANCE-03 — State-specific onboarding forms (e.g., CA Wage Theft Protection Notice) generate only for employees in that state.

Expected: A TX employee's task set never contains a CA-only form task, and vice versa.

C-HR-COMPLIANCE-04 — FLSA classification field is required before the first payroll-relevant task can be marked complete.

Expected: Attempting to complete a payroll-gated task with flsa_classification unset is rejected.

C-HR-COMPLIANCE-05 — Minimum-wage check flags an hourly rate below the employee's state minimum at data entry.

Expected: Entering an hourly wage below the state minimum from Compliance Reference Section 4 raises a validation warning before save.

C-HR-COMPLIANCE-06 — Document expiration checker creates a reverification task 30 days before an I-9 supporting document expires.

Expected: Reverification task appears exactly once, 30 days prior, and does not recur after being completed.

C-HR-COMPLIANCE-07 — Deadline-flag reference values (Section on Deadline Flags) are surfaced on the task card, not just stored.

Expected: A task whose template has a penalty defined renders that penalty text on the Task Detail Sheet.

C-HR-COMPLIANCE-20 through 27 (one per supported state — CA, TX, NY, FL, IL, WA, CO, MA) are the automated pure-function checks in tests/mcp/test_hr_state_rules_and_task_engine.py (Section 13.2.5); they are not repeated here as manual checklist items.

## 13.5 Access Control Tests (C-HR-ACCESS-01 .. 08)

C-HR-ACCESS-01 — HR Admin Bearer token grants access to all employee records.

Expected: Every GET /api/hr/employees/* endpoint succeeds with a valid Admin token.

C-HR-ACCESS-02 — Manager role only sees direct reports, never the full employee roster.

Expected: Manager's employee list response is filtered server-side, not just hidden in the UI.

C-HR-ACCESS-03 — Employee PIN session can only read/write that employee's own tasks and profile.

Expected: Attempting to fetch another employee_id's tasks with a valid PIN session returns 403, not the data.

C-HR-ACCESS-04 — Expired/invalid Bearer token returns 401 and the PWA clears the stored token (see C-HR-PWA behavioral test 13.2.2).

Expected: No infinite retry loop; login screen re-appears exactly once per 401.

C-HR-ACCESS-05 — Employee cannot mark a Manager-only or HR Admin-only task complete from the self-service view.

Expected: API rejects a complete request from an employee session for a task whose template restricts completion to Manager/Admin.

C-HR-ACCESS-06 — PIN reset requires the current PIN or an Admin override — never a bare PIN change with no verification.

Expected: PIN change endpoint requires either current_pin match or an admin_token, rejecting an unauthenticated change.

C-HR-ACCESS-07 — Compliance/legal-basis fields on tasks are read-only to Manager and Employee roles.

Expected: Only HR Admin can edit legal_basis, penalty, and form_link fields on a task template.

## 13.6 PWA + Offline Tests (C-HR-PWA-01 .. 10)

C-HR-PWA-01 — hr/manifest.json validates and installs on iOS Safari and Android Chrome.

Expected: Add-to-homescreen prompt appears; installed icon and name match manifest short_name/icons.

C-HR-PWA-02 — hr/sw.js caches the app shell on first load and serves it when offline.

Expected: With network disabled, reloading the PWA still renders the last-loaded task list from cache.

C-HR-PWA-03 — Offline task completions queue locally and sync once connectivity returns.

Expected: A Mark Done tap while offline is applied locally immediately and POSTed once the network event fires.

C-HR-PWA-04 — Service-worker update banner appears when a new version is deployed (shared logic with Jobs PWA — Section 13.2.4).

Expected: Banner appears on the next foreground after a new sw.js is fetched, matching the Jobs PWA sequence exactly.

C-HR-PWA-05 — Push notification permission prompt appears only after the employee opts in, never on first load.

Expected: No native permission dialog fires until the employee taps 'Enable reminders' inside the app.

C-HR-PWA-06 — Task reminder push notification deep-links directly to the specific task's detail sheet.

Expected: Tapping the notification opens the PWA to the Task Detail Sheet for that exact task_id, not the task list root.

C-HR-PWA-07 — /hr/ route serves the HR PWA and only the HR PWA (see structural test 13.2.1).

Expected: No asset from /jobs/ is ever served under /hr/ or vice versa.

C-HR-PWA-08 — Cache versioning bumps invalidate stale cached assets without requiring a manual clear.

Expected: Bumping CACHE_NAME in hr/sw.js results in old-named caches being deleted on activate.

## 13.7 Acceptance Criteria

- All C-HR-TASK, C-HR-COMPLIANCE, C-HR-ACCESS, and C-HR-PWA items above pass, whether exercised via the automated pytest files in Section 13.2 or manually where noted.

- The five new/extended pytest files in Section 13.1 run green under the existing test runner with no changes to conftest.py beyond what test_pwa_update_banner.py already required (the _real_Popen capture pattern).

- The full hire → 90-day → termination cycle (tests/e2e/test_hr_hire_to_90day_e2e.py) completes against a running server with zero manual database edits.

- No test in this section depends on a hand-written fixture string standing in for real source — every structural test reads the actual shipped file, per Section 13.0.

## 13.8 Known Deferred Items / Out of Scope for Phase 1

- Load/performance testing of the scheduler under a large employee roster (deferred to Phase 2 hardening).

- Cross-browser matrix beyond iOS Safari + Android Chrome for the installability checks in C-HR-PWA-01.

- Payroll-platform integration tests are out of scope here — Section 8's API split places payroll sync responsibility outside this app per the architecture spec.