AI-Prowler HR Onboarding Module

Master Architecture & Design Specification

Progressive Web App (PWA) — Consolidated Reference

Consolidates and supersedes:

AI-Prowler HR Onboarding Module Architecture Specification — v1.1

AI-Prowler HR Module Task Tracking Master Reference

AI-Prowler HR Module Federal & State Payroll Compliance Reference

Status: APPROVED — All Design Decisions Resolved — Ready for Implementation Planning

Master Version 2.0  •  Compiled August 27, 2026

For Developer & Implementation Reference

# Table of Contents

# How This Document Is Organized

This master specification merges three source documents into a single, non-redundant architecture and design reference for the AI-Prowler HR Onboarding module:

- Part I — Architecture & Design Specification (from the v1.1 Onboarding Spec): scope, process flows, data model, workflow engine, PWA architecture, and reporting.

- Part II — Complete HR Task Matrix (from the Task Tracking Master): every task the app generates, by phase, with assignee, due date, instructions, and penalty for missing the deadline.

- Part III — Federal & State Payroll Compliance Reference: the legal/regulatory backing for every task and state rule, the forms library, and the boundary between what this app handles and what payroll software (Gusto, ADP, QuickBooks, etc.) handles.

Compliance figures (tax rates, wage bases, minimum wages) are current as of mid-2025/2026 per source documents. Rates change annually — always verify against IRS.gov, DOL.gov, and the relevant state agency before implementation or launch.

# PART I — ARCHITECTURE & DESIGN SPECIFICATION

## 1. Executive Summary

This specification describes the design and architecture of an HR Onboarding module integrated into the existing AI-Prowler platform. The module functions as a Progressive Web App (PWA) served from /hr/ on the AI-Prowler local server, sharing the Jobs PWA color scheme, navigation patterns, Bearer Token authentication, and MCP server integration.

The goal is to give small companies a mobile-first tool that guides HR administrators and employees through every stage of the employment lifecycle — from job offer through termination — while remaining fully integrated with AI-Prowler's agentic AI capabilities.

All design decisions from the v1.0 review are resolved (see Section 3). This specification is APPROVED and ready for implementation planning.

## 2. Scope & Constraints

### 2.1 In Scope — Phase 1

- Hiring and onboarding workflow management

- Employee records with per-employee document folders on the local filesystem

- Task checklists with due dates, assignments, and escalation

- Document upload and tracking (I-9, W-4, offer letters, NDAs, etc.)

- Scheduling of orientation events

- Payroll data entry and display (not payroll processing)

- Training module tracking

- Termination checklist and offboarding workflow

- Full reporting dashboard (all metrics listed in Section 8)

- PWA served at /hr/ — offline-capable, installable on iOS and Android

- State law compliance flags for CA, TX, NY, FL, IL, WA, CO, MA

- Employee self-service portal (employees can view tasks and upload documents)

- Auto-email notifications to new employees via AI-Prowler SMTP

- Archived tab for terminated employee records

### 2.2 Out of Scope — Phase 1

- Actual payroll processing or ACH transfers

- Benefits enrollment (third-party link only)

- ATS / applicant tracking

- Background check processing (external vendor link)

- Performance review engine

- E-signature (Phase 2 — DocuSign / HelloSign integration)

- States beyond the initial 8 (Phase 3 expands to all 50 + DC)

The HR module is designed as an optional plugin for AI-Prowler. It will eventually be installable/removable independently, served at its own /hr/ URL on the same server.

## 3. Design Decisions — All Resolved

The following decisions from v1.0 have been resolved and are incorporated throughout this specification.

| # | Question | Decision |
| --- | --- | --- |
| 1 | E-signature method | Option A — Upload scanned signed copy. E-signature (DocuSign/HelloSign) deferred to Phase 2. |
| 2 | Document storage | AI-Prowler local server. Each employee gets their own folder. Root path configurable in HR settings. Default: ./hr_documents/{employee_id}/ |
| 3 | Who sees compensation data | Owners and Direct Managers of the employee only. No HR generalist access unless also direct manager or owner. |
| 4 | Employee self-service | Option B — Employees log in with work email to view tasks, upload documents, and see onboarding progress. |
| 5 | State law maintenance | Option B — Configurable data table in AI-Prowler settings. No code deploy required to update rules. |
| 6 | Initial states | CA, TX, NY, FL, IL, WA, CO, MA. Additional states added in Phase 3. |
| 7 | Pre-start employee emails | Option B — System auto-sends via AI-Prowler SMTP to the employee's personal email on file. |
| 8 | Terminated records | Option B — Archived status. Viewable in a separate Archived tab. Never deleted. |
| 9 | PWA URL | Separate PWA at /hr/ on the same AI-Prowler server. Self-contained optional plugin. |
| 10 | Reporting | All metrics included — see Section 8 for full report list. |

## 4. HR Process Flows

The HR lifecycle is divided into four major phases. Each phase has defined triggers, actors, tasks, forms, and exit criteria.

### 4.1 Phase 1 — Hiring

Trigger

An owner or HR admin creates a new hire record by entering the candidate's basic information and an expected start date.

Actors

- Owner / HR Administrator

- Hiring Manager

- Candidate (future employee)

Process Steps

- HR Admin creates new employee record: name, personal email, phone, job title, department, manager, start date, employment type, work location, offered salary.

- System generates unique Employee ID and creates employee document folder at the configured root path.

- HR Admin generates offer letter from template and marks it as sent. System logs date/method.

- Candidate returns signed offer letter — HR uploads scan to employee's document folder.

- HR Admin links to external background check vendor or manually uploads authorization form and result.

- Background check cleared → system automatically transitions employee to Onboarding phase and triggers pre-arrival task generation.

- IT provisioning task auto-created: work email, accounts, equipment order.

Forms & Documents — Hiring Phase

| Document | Who Completes | Timing | Notes |
| --- | --- | --- | --- |
| Offer Letter | HR generates; Candidate signs and returns scan | Before start date | Template-based; includes salary, title, start date, at-will clause |
| Background Check Authorization | Candidate signs | Before start date | Required before any background check is run |
| NDA / Confidentiality Agreement | Both parties sign | Before or on Day 1 | Required for tech and sales roles |
| FCRA Notice | HR provides to Candidate | Before background check | Federal requirement under Fair Credit Reporting Act |

### 4.2 Phase 2 — Onboarding (Day 1 through Day 90)

Trigger

Background check cleared AND start date reached (or within 3 business days of start).

Pre-Arrival (Days -7 to 0)

- Work email and accounts provisioned by IT.

- Equipment ordered/shipped (remote) or staged at desk (on-site).

- Welcome email auto-sent by system to employee's personal email with first-day instructions.

- Manager notified and assigned buddy/mentor.

- Orientation schedule created; calendar invites sent.

Day 1 — Orientation

- Welcome meeting with manager (30–60 min required).

- HR orientation: company overview, policies, benefits review.

- I-9 completed — required within 3 business days of start date.

- W-4 Federal Tax Withholding completed.

- State tax form completed (state-specific — see Section 7).

- Direct deposit enrollment form completed.

- Employee handbook acknowledgment signed.

- Emergency contact form completed.

- Security badge and building access issued.

- IT setup session: laptop, email, tools, VPN.

Week 1, 30-Day, 90-Day

- Week 1: Team introductions, role-specific system access, compliance training assigned.

- 30-Day: review meeting, goals confirmed/revised, benefits enrollment window closes.

- 90-Day: formal performance check-in, probationary period end, onboarding marked complete.

Forms & Documents — Onboarding Phase

| Document | Deadline | Federal/State |
| --- | --- | --- |
| I-9 Employment Eligibility Verification | Within 3 business days of start | Federal — Required |
| W-4 Federal Tax Withholding | Day 1 | Federal — Required |
| State Income Tax Withholding Form | Day 1 | State-specific (see Section 7) |
| Direct Deposit Authorization | Day 1–5 | Company policy |
| Employee Handbook Acknowledgment | Day 1 | Company policy |
| Emergency Contact Form | Day 1 | Company policy |
| Benefits Enrollment Form | Within 30 days of start | ACA regulated |
| HIPAA Notice of Privacy Practices | Within 30 days | Federal — Required if offering health plan |
| Non-Compete Agreement (if applicable) | Day 1 | State-specific — see Section 7 |

### 4.3 Phase 3 — Active Employment

Trackable events during active employment:

| Event | Actions Required | Documents |
| --- | --- | --- |
| Annual Performance Review | Review meeting, rating, goal-setting | Performance Review Form, Updated Job Description |
| Promotion / Title Change | Update title, salary, pay band | Promotion Letter, Updated Compensation Agreement |
| Department Transfer | Update dept, manager, access rights | Transfer Memo, Updated Org Chart |
| Salary Adjustment | Update compensation record | Compensation Change Form |
| Leave of Absence (FMLA) | Eligibility check, approval, schedule | FMLA Designation Notice, Medical Certification |
| Leave of Absence (Non-FMLA) | Leave agreement, return date | Leave of Absence Agreement |
| Address / Info Change | Update record, notify payroll if state changes | System update only |
| Workplace Incident | Document incident, HR investigation | Incident Report Form, Written Warning |

### 4.4 Phase 4 — Termination / Offboarding

Types

- Voluntary Resignation

- Involuntary Termination (with or without cause)

- Layoff / Reduction in Force

- Retirement

- End of Contract

Process Steps

- Termination event recorded: type, effective date, last day, reason code.

- Separation meeting scheduled.

- Exit interview scheduled (optional for involuntary).

- Final paycheck calculated per work-state rules (see Section 7).

- COBRA / benefits continuation notice sent.

- IT access revoked on or before last day.

- Company property return checklist generated and tracked.

- Separation agreement executed (involuntary — ADEA requires 21-day review if employee is 40+).

- Personnel file archived to Archived tab. Folder retained on filesystem. Never deleted.

Forms & Documents — Termination Phase

| Document | Timing | Notes |
| --- | --- | --- |
| Resignation Letter | Upon resignation | Retain in file |
| Termination Notice / Letter | On or before last day | Include reason, effective date, severance |
| Separation Agreement & General Release | At termination | ADEA: 21-day review for employees 40+ |
| COBRA Election Notice | Within 14 days of qualifying event | 60-day election window for employee |
| Final Paycheck Documentation | Per work-state deadline | See Section 7 |
| Exit Interview Form | Last day or shortly after | Voluntary |
| Equipment Return Checklist | On or before last day | Laptop, badge, keys, credit card |
| Benefits Termination Confirmation | Last day or end of month | Health, dental, vision, life |

## 5. Employee Record Structure

### 5.1 Personal Information

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Employee ID | String (auto) | Yes | EMP-00001 format, system-generated |
| First Name | String | Yes |  |
| Last Name | String | Yes |  |
| Preferred Name | String | No | Displayed in UI if provided |
| Date of Birth | Date | Yes | Required for I-9 and benefits |
| Personal Email | Email | Yes | Pre-start comms; auto-email target |
| Personal Phone | Phone | Yes |  |
| Home Address | Address block | Yes | Street, City, State, ZIP |
| Work State | State code | Yes | Drives state compliance rules |
| Emergency Contact Name | String | Yes |  |
| Emergency Contact Phone | Phone | Yes |  |
| Emergency Contact Relationship | String | Yes |  |
| SSN (last 4 only) | String | Yes | Full SSN stored in external vault only |

### 5.2 Employment Details

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Job Title | String | Yes |  |
| Department | String | Yes | From configurable department list |
| Manager | Employee reference | Yes | Determines compensation visibility |
| Employment Type | Enum | Yes | Full-time / Part-time / Contract / Intern |
| Work Location | Enum | Yes | On-site / Remote / Hybrid |
| Start Date | Date | Yes |  |
| End Date | Date | No | Populated on termination |
| Status | Enum | Yes | Pre-Start / Active / On Leave / Offboarding / Terminated |
| Pay Band / Level | String | No | e.g. L1–L5 |
| Termination Type | Enum | No | Voluntary / Involuntary / Layoff / Retirement / Contract End |
| Termination Reason Code | String | No | Company-defined codes |

### 5.3 Compensation (Owners and Direct Managers Only)

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| Annual Salary | Currency | Yes | Base salary; versioned on changes |
| Pay Type | Enum | Yes | Salary / Salary + Commission / Hourly / Contract |
| Hourly Rate | Currency | Conditional | Required if pay type is Hourly |
| Pay Frequency | Enum | Yes | Weekly / Bi-weekly / Semi-monthly / Monthly |
| Annual Bonus Target | Currency | No |  |
| Effective Date | Date | Yes | Date compensation became effective |
| Compensation History | Array | Auto | Append-only; all historical records retained |

### 5.4 Document Folder Structure

Each employee has a dedicated folder on the AI-Prowler local server. The root path is configurable in HR Settings.

{configured_root}/

EMP-00001_Smith_John/

hiring/       ← offer letter, background check, NDA, FCRA

onboarding/   ← I-9, W-4, state tax, handbook ack, direct deposit

active/       ← performance reviews, compensation changes, incidents

termination/  ← separation agreement, COBRA notice, equipment return

general/      ← miscellaneous documents

The database stores document metadata and the relative path. The actual file is on the filesystem. The configured root is set once in HR Settings and applies to all employees.

### 5.5 Onboarding Task Record

| Field | Type | Notes |
| --- | --- | --- |
| Task ID | String (auto) |  |
| Phase | Enum | Pre-Arrival / Day 1 / Week 1 / 30-Day / 90-Day / Offboarding |
| Task Name | String |  |
| Description | String |  |
| Assigned To | Enum | Employee / HR / Manager / IT / Payroll / Owner |
| Due Date | Date | Calculated from start date or termination date |
| Status | Enum | Not Started / In Progress / Completed / Waived / Overdue |
| Completed Date | DateTime |  |
| Completed By | Employee reference |  |
| Notes | String |  |

### 5.6 Audit Trail

All changes to any employee record field are logged: field name, old value, new value, changed by (user), timestamp. Append-only — no deletes ever.

## 6. Task & Workflow Engine

### 6.1 Task Auto-Generation Rules

When a new employee record is saved, the system generates a task list by combining:

- Base task template (all employees)

- Department template (Engineering, Sales, etc. — HR-configurable)

- Employment type modifiers (contract employees skip benefits tasks)

- Work location modifiers (remote gets equipment shipping; on-site gets badge/parking)

- Work state modifiers (CA adds DE-4 task and non-compete warning; NY adds IT-2104; etc.)

### 6.2 Notifications

- 48 hours before due: email notification to assigned actor

- Overdue (past due date): escalation email to HR Admin + direct manager

- New employee pre-start: auto-email sent to personal email (system SMTP) 7 days before start date

- Background check cleared: HR Admin and IT notified automatically

- Termination initiated: IT notified immediately; Payroll notified with final pay deadline for work state

### 6.3 Workflow State Machine

| Current State | Trigger | Next State |
| --- | --- | --- |
| Draft | HR saves new employee record | Pre-Start |
| Pre-Start | Start date reached AND all pre-arrival tasks complete | Onboarding |
| Onboarding | All Day 1 required tasks completed | Active (Onboarding) |
| Active (Onboarding) | 90-day check-in completed | Active |
| Active | Leave of absence approved | On Leave |
| On Leave | Return to work recorded | Active |
| Active | Termination event recorded | Offboarding |
| Offboarding | All offboarding tasks completed | Terminated |
| Terminated | Automatic (immediate) | Archived (viewable in Archived tab) |

## 7. State Law Compliance

DECISION: Built in from day one. Configurable data table — no code deploy required to update rules.

### 7.1 Initial 8 States — Phase 1

CA, TX, NY, FL, IL, WA, CO, MA. Additional states are added in Phase 3 (all 50 + DC).

### 7.2 State Rules Data Structure

Stored as a configurable JSON object in AI-Prowler Settings, editable by owner without code deploy:

{

"CA": {

"final_pay_involuntary_days": 0,

"final_pay_voluntary_days": 72,

"paid_sick_leave": true,

"salary_history_ban": true,

"salary_posting_required": true,

"non_compete_enforceable": false,

"non_compete_warning": "Non-competes are void in California.",

"mini_cobra_min_employees": 2,

"state_tax_form": "CA DE-4",

"additional_tasks": ["CA DE-4 form", "CA non-compete warning acknowledgment"],

"additional_warnings": ["CA final pay: due immediately on involuntary termination"]

}

}

### 7.3 Per-State Compliance Detail

Combines the system-design rules from the architecture spec with the full regulatory detail from the compliance reference. All rates/thresholds are current as of mid-2025/2026 — verify annually.

#### California (CA)

| Item | Detail |
| --- | --- |
| Key design rules | Final pay immediately on involuntary termination. Non-competes void — system warns HR and refuses to track as enforceable. Paid sick leave required. Salary history ban. SB 1162 salary range posting. Mini-COBRA at 2+ employees. CFRA leave at 5+ employees. CA DE-4 state tax form. |
| State withholding form | CA DE-4 — Employee's Withholding Allowance Certificate (in addition to federal W-4). |
| SUI registration | Register with EDD via Form DE-1 within 15 days of paying $100+ in wages in a quarter. New employer rate 3.4%. Wage base $7,000. Rate range 1.5–6.2%. |
| SDI (State Disability Insurance) | Required, employee-paid only. 2025 rate 1.2% on all wages (no cap since 2024 SB 951); 2026 rate 1.3%. Funded through EDD, up to 52 weeks partial wage replacement. |
| PFL (Paid Family Leave) | Included in CA SDI program, employee-paid. Up to 8 weeks partial wage replacement (2025) for bonding or caring for a seriously ill family member. |
| Workers Compensation | Mandatory private insurance or approved self-insurance. Must post DWC Notice to Employees. Annual proof of coverage on file. |
| New Hire Reporting | Within 20 days of hire to CA EDD; online portal available. Contractors paid $600+ must also be reported. |
| Employment Training Tax (ETT) | Employer-paid, 0.1% on first $7,000. Funds job training programs; reported on DE-9 quarterly return. |
| Minimum Wage (2025) | $16.50/hour statewide. Fast food: $20/hour (AB 1228). Healthcare: phased to $25/hour. Some cities higher (SF $18.67, LA $17.28). |
| Employer Registration | Form DE-1 to EDD covers SUI, ETT, SDI, and withholding in one registration. Must register within 15 days of paying $100 wages. |
| Mini-COBRA threshold | 2+ employees. |

#### Texas (TX)

| Item | Detail |
| --- | --- |
| Key design rules | Final pay within 6 days (involuntary) or next payday (voluntary). No paid sick leave mandate. Non-competes enforceable with reasonable limits. Mini-COBRA at 2+ employees. |
| State withholding form | None — Texas has no state income tax. Federal W-4 only. |
| SUI registration | Register with TWC (Texas Workforce Commission). New employer rate 2.7%. Wage base $9,000. Rate range 0.23–6.23%. Register within 10 days of becoming liable ($1,500 in any quarter, or 20 weeks of employment). |
| SDI / PFL | Not required. No state disability insurance or paid family leave program in Texas. |
| Workers Compensation | Optional — Texas is the only state where WC is not mandatory for private employers. Non-subscribing employers have no cap on damages if sued for workplace injury; strongly recommended. |
| New Hire Reporting | Within 20 days of hire to OAG (Office of the Attorney General). Uses W-4 equivalent. |
| Minimum Wage (2025) | $7.25/hour (same as federal — no state increase). |
| Employer Registration | TWC online registration for SUI only. No income tax registration needed. |

#### New York (NY)

| Item | Detail |
| --- | --- |
| Key design rules | Final pay on next regular payday. Paid sick leave required. Salary history ban. Salary range must be posted. Non-competes — harassment claims banned from arbitration. NY IT-2104 state tax form. |
| State withholding form | IT-2104 — Employee's Withholding Allowance Certificate (in addition to federal W-4). |
| SUI registration | Register with NY DOL via Form NYS-100. New employer rate 4.1%. Wage base $12,800 (2025, adjusts annually). Rate range 2.1–9.9%. Liability begins at $300 in any quarter. |
| SDI (Disability Benefits Law) | Required — employer must provide DBL coverage (private carrier or approved plan). Employee contributes up to 0.5% of wages ($0.60/week max in 2025); employer pays balance. Covers non-work illness/injury. |
| PFL (Paid Family Leave) | Mandatory. Employee-paid 0.373% of weekly wage up to NY AWW cap (2025). Up to 12 weeks at 67% of AWW. Private carrier required. |
| Workers Compensation | Mandatory. Coverage from private insurer or State Insurance Fund (NYSIF). Post WC Notice to Employees (Form C-105.2). |
| New Hire Reporting | Within 20 days of hire. Uses W-4 or IT-2104. Independent contractors paid $2,500+ must also be reported. |
| MTA Payroll Mobility Tax | 0.34% of payroll for employers in the 12-county NYC metropolitan area, paid quarterly. |
| Minimum Wage (2025) | $16.50/hour NYC, Long Island, Westchester. $15.50/hour rest of state. Increases scheduled. |
| Employer Registration | NY Business Express — register for UI and withholding simultaneously. |

#### Florida (FL)

| Item | Detail |
| --- | --- |
| Key design rules | Final pay on next regular payday. No paid sick leave mandate. Non-competes enforceable. No salary history ban. |
| State withholding form | None — Florida has no state income tax. Federal W-4 only. |
| SUI (Reemployment Tax) | Register with FL DEO. New employer rate 2.7%. Wage base $7,000. Rate range 0.1–5.4%. |
| SDI / PFL | Not required. |
| Workers Compensation | Mandatory for: construction (1+ employee), non-construction (4+ employees), agricultural (6+ regular or 12+ seasonal employees). Private carrier required. |
| New Hire Reporting | Within 20 days of hire to FL New Hire Reporting Center. |
| Minimum Wage (2025) | $13.00/hour statewide (increasing to $14/hour Sept 2025 under Amendment 2 schedule). |
| Employer Registration | FL DEO online registration for Reemployment Tax. |

#### Illinois (IL)

| Item | Detail |
| --- | --- |
| Key design rules | Final pay on next regular payday. Paid sick leave (Chicago). Salary history ban. IL W-4 state tax form. |
| State withholding form | IL-W-4 — Employee's Illinois Withholding Allowance Certificate (in addition to federal W-4). |
| SUI (IDES) | Register with IDES. New employer rate 3.525%. Wage base $13,590 (2025). Rate range 0.850–8.650%. |
| SDI / TDI / PFL | Not required at state level. Chicago requires paid sick leave. |
| Workers Compensation | Mandatory for all employers with 1+ employees. State-administered; most use private carriers. Must post Notice of Employee's Rights. |
| New Hire Reporting | Within 20 days of hire to IDES. |
| Salary History Ban | Illinois Human Rights Act bans asking about salary history statewide (Cook County and 2022 amendment). |
| Minimum Wage (2025) | $15.00/hour statewide. Chicago $16.20/hour. Cook County $15.00. |
| Employer Registration | MyTax.illinois.gov — register for withholding and SUI. |

#### Washington (WA)

| Item | Detail |
| --- | --- |
| Key design rules | Final pay on next regular payday. Paid sick leave required. Salary range must be posted. Up to 18 weeks paid parental leave (WA PFML). |
| State withholding form | None — Washington has no state income tax. Federal W-4 only. |
| SUI (ESD) | Register with WA ESD. New employer rate 1.0–2.0% (industry-dependent). Wage base $72,800 (2025). Rate range 0.10–8.23%. |
| Workers Comp / Occupational Disease | L&I (Labor & Industries) covers workers comp and occupational disease. Mandatory for almost all employers; rates vary by job classification. |
| Paid Family and Medical Leave (PFML) | Mandatory. Employee 72.76% of premium; employer 27.24% (50+ employees; small employers pay employee share only). Premium rate 0.74% of wages up to SSA wage base. Up to 18 weeks of benefits. |
| WA Cares Fund (Long-Term Care) | 0.58% of wages, employee-paid, mandatory. Funds long-term care insurance. New hires must be informed; opt-out possible with private LTC insurance. |
| New Hire Reporting | Within 20 days of hire to WA DSHS. |
| Minimum Wage (2025) | $16.66/hour statewide. Seattle $20.76/hour. SeaTac $20.17/hour. |
| Salary Range Posting | Mandatory in all job postings and upon employee request (SB 5761, effective 2023). |

#### Colorado (CO)

| Item | Detail |
| --- | --- |
| Key design rules | Final pay on next scheduled payday. Paid sick leave required. Salary range must be posted in all job listings (EPAct). CO W-4 state tax form. |
| State withholding form | CO DR 0004 — Colorado Employee Withholding Certificate (optional but recommended; otherwise W-4 used). |
| SUI (CDLE) | Register with CO Dept of Labor & Employment. New employer rate 1.7–4.6% (industry). Wage base $23,800 (2025). Rate range 0.75–10.39%. |
| SDI / FAMLI | Colorado FAMLI (Family and Medical Leave Insurance), mandatory. Employee 50% of premium; employer 50% (10+ employees). Premium 0.9% of wages. Up to 12 weeks of benefits. |
| Workers Compensation | Mandatory for all employers with 1+ employees. Private insurer or PINNACOL (state fund). |
| New Hire Reporting | Within 20 days of hire to CO Dept of Labor. Updated requirements effective May 31, 2025. |
| Salary Posting (EPAct) | Mandatory — all job postings must include pay range. Colorado Equal Pay for Equal Work Act (SB 19-085); one of the strictest in the US. |
| Minimum Wage (2025) | $14.81/hour statewide. Denver $18.29/hour. |

#### Massachusetts (MA)

| Item | Detail |
| --- | --- |
| Key design rules | Final pay on next payday or Saturday (whichever is first). Paid sick leave required. Salary history ban. MA W-4 state form. |
| State withholding form | M-4 — Massachusetts Employee's Withholding Exemption Certificate (in addition to W-4). |
| SUI (DUA) | Register with MA Dept of Unemployment Assistance. New employer rate 2.42%. Wage base $15,000 (2025). Rate range 0.94–14.37%. |
| PFML | Mandatory statewide program. Employee up to 82.15% of premium; employer 17.85% for 25+ employee companies. Premium 0.88% of wages. Up to 26 weeks combined. |
| SDI / TDI | Covered under PFML medical leave component. |
| Workers Compensation | Mandatory for all employers, even part-time or seasonal. Private carrier required; must post MA WC Notice. |
| New Hire Reporting | Within 14 days of hire — faster than the federal 20-day requirement. Report to MA DOR. |
| Salary History Ban | MA Equal Pay Act — cannot ask about prior salary or use salary history to set wages. |
| Minimum Wage (2025) | $15.00/hour statewide. Tipped employees $6.75/hour + tips. Service rate $6.75/hour. |

### 7.4 State Registration Quick-Reference

| State | Withholding Form | SUI Registration Portal | New Hire Reporting Portal |
| --- | --- | --- | --- |
| California | CA DE-4 (edd.ca.gov) | EDD e-Services for Business | CA EDD New Employee Registry |
| Texas | No state income tax — W-4 only | TWC Employer Registration | TX New Hire Reporting (newhire.twc.state.tx.us) |
| New York | IT-2104 (tax.ny.gov) | NY Business Express | NY New Hire Reporting (newhires.nysdtf.gov) |
| Florida | No state income tax — W-4 only | FL DEO Reemployment Tax | FL New Hire Reporting |
| Illinois | IL W-4 (tax.illinois.gov) | IDES Employer Registration | IDES New Hire |
| Washington | No state income tax — W-4 only | WA ESD Employer Registration | WA DSHS New Hire Reporting |
| Colorado | CO DR 0004 (optional, W-4 accepted) | CDLE Employer Registration | CO New Hire (newhire.coworkforce.com) |
| Massachusetts | M-4 (mass.gov) | MA DUA Employer Registration | MA DOR New Hire Reporting |

## 8. Reporting Dashboard

All of the following reports are included in Phase 1:

### 8.1 Onboarding Reports

| Report | Metrics | Filters Available |
| --- | --- | --- |
| Onboarding Completion Rate | % of required tasks completed per employee; avg across all employees | Department, date range, employment type |
| Average Time to Complete Onboarding | Days from start date to 90-day check-in completion | Department, manager, employment type |
| Overdue Task Count | Number of tasks past due date, grouped by phase and assigned-to | Department, assigned-to, phase |
| Task Completion by Phase | Breakdown: Pre-Arrival / Day 1 / Week 1 / 30-Day / 90-Day | Employee, department |
| Document Compliance Rate | % of required documents received and verified per employee | Department, document type |

### 8.2 Headcount Reports

| Report | Metrics | Filters Available |
| --- | --- | --- |
| Headcount by Department | Active employee count per department | Status, employment type, location |
| Headcount by Status | Active / Onboarding / On Leave / Offboarding breakdown | Department, date |
| New Hires This Period | Count and list of employees with start dates in range | Department, manager, date range |
| Terminated This Period | Count and list with termination type breakdown | Department, termination type, date range |
| Headcount Trend | Month-by-month headcount over selected period | Department, employment type |

### 8.3 Compensation Reports (Owners Only)

| Report | Metrics | Filters Available |
| --- | --- | --- |
| Total Payroll by Department | Sum of annual salaries by department | Employment type, pay band |
| Average Salary by Department / Role | Mean salary per dept and per job title | Department, employment type |
| Compensation Change History | All salary changes in period with % change | Employee, department, date range |
| Pay Band Distribution | Employee count per pay band (L1–L5) | Department |

### 8.4 Termination & Retention Reports

| Report | Metrics | Filters Available |
| --- | --- | --- |
| 30-Day Retention Rate | % of new hires still active at 30 days | Department, manager, date range |
| 90-Day Retention Rate | % of new hires still active at 90 days | Department, manager |
| Turnover Rate | Terminations / avg headcount in period | Department, termination type |
| Time-to-Termination | Avg tenure of terminated employees | Department, termination type |
| Exit Interview Completion Rate | % of terminated employees with completed exit interview | Department, termination type |

### 8.5 Compliance Reports

| Report | Metrics | Notes |
| --- | --- | --- |
| I-9 Compliance | Employees missing or expired I-9 verification | Legal requirement — day 3 deadline |
| State-Specific Task Compliance | State-required tasks not completed by deadline, per state | Sorted by risk level |
| Document Expiration Alerts | Documents expiring within 30/60/90 days | Work authorizations, certifications |
| Final Pay Compliance | Terminated employees with final pay deadline vs. actual pay date | By state, termination type |

## 9. PWA Architecture

### 9.1 Design Principles

Identical to AI-Prowler Jobs PWA:

- Colors: #07080f / #00d4ff / #00e87a / #ffb700 / #ff4455

- Same Inter font, same top bar + bottom nav pattern

- Same Bearer Token auth from AI-Prowler Settings → Remote Access

- Network-first service worker (same pattern as Jobs PWA sw.js)

- Installable on iOS and Android via manifest.json

- Served at /hr/ on the AI-Prowler local server

- Self-contained optional plugin — can be enabled/disabled independently

### 9.2 Bottom Navigation — 5 Tabs

| Tab | Screen | Primary Function |
| --- | --- | --- |
| 1 — People | Employees | Employee list, search, filter by status/dept. Tap → Employee Detail Sheet with tabs: Overview ¦ Tasks ¦ Documents ¦ Compensation ¦ Timeline |
| 2 — Tasks | Tasks | All pending/overdue tasks across all employees. Grouped: Overdue ¦ Today ¦ This Week ¦ Upcoming. Filter by dept or assigned-to. |
| 3 — Documents | Documents | Upload zone, document list by employee/type. Status: Pending / Verified / Expired. Tap → verify, update status, add notes. |
| 4 — Calendar | Schedule | Week view of orientation events and deadlines. Tap date → day list. + Add Event linked to employee. |
| 5 — Profile | Settings | HR admin settings: root document folder path, SMTP config, MCP status, state rules table, company info. |

### 9.3 Authentication — Two Roles

| Role | Login Method | Access Level |
| --- | --- | --- |
| HR Admin / Owner | Bearer Token (same as Jobs PWA) | Full access: all employees, all documents, all compensation (if owner), all reports, settings |
| Employee (Self-Service) | Work email + PIN set on Day 1 | Own record only: view tasks, upload documents, view onboarding progress. Cannot see compensation or other employees. |
| Direct Manager | Bearer Token | View/edit their direct reports. Can see compensation for their reports. Cannot see other departments. |

### 9.4 MCP Integration

The HR PWA registers HR-specific tools with the AI-Prowler MCP server. Claude can:

- Look up any employee record, task status, or document status by name or ID

- Create or update employee records on behalf of HR

- Mark tasks complete, add notes, or reassign tasks

- Generate onboarding progress summaries and reports

- Query the state rules table to answer HR policy questions

- Send notification emails via AI-Prowler SMTP

- Search for documents in an employee's folder

The HR MCP tools are registered as a plugin group. They are only active when the HR module is installed.

# PART II — COMPLETE HR TASK MATRIX

Complete Task Matrix — Manager & Employee | Every Phase | Every Deadline | Every Form. This section drives the app's task template system: every row becomes a task in the app with instructions, form links, and escalation rules.

Priority Legend

CRITICAL = Federal/state legal requirement with penalty  |  HIGH = Required by law or policy  |  MEDIUM = Important company process  |  LOW = Good practice

Assigned To

EMP = Employee  |  HR = HR Admin  |  MGR = Manager  |  IT = IT Department  |  PAY = Payroll/Finance  |  OWN = Owner  |  SYSTEM = Automated

Due Anchor

start_date = days from employee start date  |  term_date = days from termination date  |  hire_date = days from hire/offer acceptance  |  annual = recurring annually

## 10. Phase 0 — Employer Setup (First Launch Only)

Generated once when the HR app is first configured. Must be completed before the first employee is added.

| Task | Assigned | Priority | Due | Instructions | Form / Link / Penalty |
| --- | --- | --- | --- | --- | --- |
| Apply for Federal EIN | OWN | CRITICAL | Before first hire | EIN required before running payroll or filing federal tax forms. Apply online in 5 minutes — received immediately. | irs.gov/ein — Penalty: cannot file 941, W-2, or make federal tax deposits without EIN. |
| Enroll in EFTPS | OWN/PAY | CRITICAL | Before first paycheck | All federal payroll tax deposits must be made electronically through EFTPS. Allow 5–7 days for PIN by mail. | eftps.gov — Penalty: 2–15% of deposit amount depending on days late. |
| Register for SUI — each work state | OWN/HR | CRITICAL | Within 10–30 days of first hire (state-specific) | State Unemployment Insurance registration required in every state with employees. Links vary by state. | See state SUI portal (Section 14) — State penalties vary; unpaid SUI accrues interest and may trigger audit. |
| Register state income tax withholding | OWN/HR | CRITICAL | Before first paycheck in income-tax state | Required in CA, NY, IL, CO, MA. Not required in TX, FL, WA (no state income tax). | State revenue department portal — Cannot legally withhold/remit state income tax without registration. |
| Obtain Workers Compensation insurance | OWN | CRITICAL | Before first employee starts work | Mandatory in most states before an employee begins work. CA/NY/IL/MA/WA/CO: day 1. TX: optional but recommended. | State WC agency — Civil/criminal liability for workplace injuries without coverage; fines $10,000+ in CA. |
| Register for CA SDI / EDD (CA employees) | OWN/HR | CRITICAL | Within 15 days of paying $100 wages in CA | Register via Form DE-1. One registration covers SUI, ETT, SDI, and state income tax withholding. | edd.ca.gov — State penalties for late registration. |
| Register for NY DBL + PFL carrier (NY employees) | OWN/HR | CRITICAL | Before first NY paycheck | NY requires DBL policy and PFL through an approved carrier or NYSIF. Register for UI via Form NYS-100. | businessexpress.ny.gov / nysif.com — Failure to carry DBL/PFL is a misdemeanor in NY. |
| Register for WA PFML (WA employees) | OWN/HR | CRITICAL | Before first WA paycheck | WA PFML is mandatory. Register with WA ESD to collect/remit premiums. | paidleave.wa.gov — Penalties for failure to register and remit. |
| Register for CO FAMLI (CO employees) | OWN/HR | CRITICAL | Before first CO paycheck | CO FAMLI is mandatory. Register with CO FAMLI Division to collect/remit premiums. | famli.colorado.gov — Penalties for failure to register. |
| Configure document root folder | OWN/HR | HIGH | Before first employee added | Set root folder path for employee document folders. Default ./hr_documents. Confirm write access. | HR Settings → Document Storage — Without this, uploads will fail. |
| Select and configure payroll platform | OWN/PAY | HIGH | Before first paycheck | Choose payroll platform (Gusto, QuickBooks Payroll, ADP, Rippling, OnPay, etc.). App generates a handoff task per new hire. | Chosen payroll platform — First paycheck cannot be processed without setup. |

## 11. Phase 1 — Hiring (Per New Hire)

Generated when a new employee record is created. All tasks assigned before the start date.

| Task | Assigned | Priority | Due | Instructions | Form / Link / Penalty |
| --- | --- | --- | --- | --- | --- |
| Generate and send offer letter | HR | HIGH | Immediately on hire | Generate from template: legal name, title, salary, start date, employment type, at-will statement, manager. Email/deliver; mark sent. | Company offer letter template — No legal penalty, but no binding offer without written confirmation. |
| Provide FCRA notice to candidate | HR | CRITICAL | Before background check is run | Federal law requires clear, conspicuous written disclosure — separate from other documents — before running a background check. | cfpb.gov — $1,000+ per willful violation; class action exposure. |
| Upload signed offer letter scan | HR | HIGH | Before start_date | After candidate signs, upload scan of fully executed offer letter to employee's /hiring/ folder. | Upload to /hiring/ — Without this: compensation disputes have no written baseline. |
| Upload signed NDA / confidentiality agreement | HR | MEDIUM | Before start_date or Day 1 | Upload signed NDA to /hiring/ folder. Required for tech, sales, finance, executive roles. Do NOT use non-compete in CA, MN, ND, OK — void there. | Company NDA template — Invalid non-competes in CA expose company to litigation. |
| Complete background check | HR | HIGH | Before start_date | Initiate via vendor. If adverse and denying employment: (1) pre-adverse notice + report copy + Summary of Rights, (2) wait reasonable time, (3) adverse action notice. | Background check vendor link — FCRA adverse action violations $1,000+ per incident; class action exposure. |
| Report new hire to state directory | HR | CRITICAL | Within 20 days of start_date (14 days for MA) | ALL employers report every new/rehire to the state new-hire directory. Submit W-4 equivalent with name, address, SSN, hire date, EIN. Child-support enforcement — no size exemption. | State portal (auto-linked by work_state) — Up to $25/employee; $500 if conspiracy with employee. |
| Complete payroll system setup for this employee | PAY/HR | CRITICAL | Before first paycheck | Add employee to payroll platform: legal name, SSN, address, work state, W-4 data, state tax data, pay type/rate/frequency, direct deposit, benefits deductions. | Payroll platform login — Employee cannot be paid without setup. |

## 12. Phase 2 — Pre-Arrival (Days -7 to 0)

| Task | Assigned | Priority | Due | Instructions | Form / Link / Penalty |
| --- | --- | --- | --- | --- | --- |
| Provision work email and accounts | IT | HIGH | Day -5 | Create {first.last}@company.com. Set up SSO/identity provider, Slack, email, required SaaS tools. Document each system. Confirm tools needed with manager. | IT provisioning checklist — Work email required before Day 1 self-service login. |
| Order or stage equipment | IT | HIGH | Day -5 | Remote: ship to home address on file. On-site: stage at assigned desk. Include laptop (imaged), charger, peripherals. Track asset serial numbers. | IT asset management system — Confirm shipping address before ordering. |
| Create and share orientation schedule | HR | MEDIUM | Day -3 | Build Day 1 schedule: manager welcome (30–60 min), HR orientation, I-9 document review, IT setup session. Share and block calendars. | Calendar invites to personal email — I-9 must complete within 3 business days; block dedicated review time. |
| Assign buddy or mentor | MGR | LOW | Day -3 | Select a buddy for the employee's first 30 days. Notify buddy of start date, name, role, first-week schedule. Buddy reaches out before Day 1. | Internal communication — Buddy programs significantly improve 90-day retention. |
| SYSTEM: Send welcome email to personal email | SYSTEM | HIGH | Day -7 (auto) | Auto-sent via AI-Prowler SMTP: welcome message, first-day location/time, parking/access, manager & IT contact, I-9 documents to bring. | Auto-sent by system — If SMTP not configured, surfaces as a manual HR task. |
| Post federal workplace posters / prepare digital pack | HR | HIGH | Day -1 | On-site: confirm 6 free federal posters displayed (OSHA, EEOC, FLSA, FMLA, EPPA, USERRA) plus state posters. Remote: prepare poster PDF email for Day 1. | dol.gov/general/topics/posters (free) — OSHA citation/penalty for failure to post. |
| Post state workplace posters | HR | HIGH | Day -1 | Post required state-specific posters alongside the federal set; each work state has its own requirements. | State labor department poster pages — State poster violations carry separate penalties from federal. |

## 13. Phase 3 — Day 1 Orientation

| Task | Assigned | Priority | Due | Instructions | Form / Link / Penalty |
| --- | --- | --- | --- | --- | --- |
| I-9 Section 1 — Complete (Employee) | EMP | CRITICAL | Day 1 — on/before first day | Complete top portion of Form I-9 on or before first day. Attest to work authorization; show original ID documents. No expired documents. | uscis.gov/i-9 — Employee cannot legally begin work without Section 1. |
| I-9 Section 2 — Verify documents (HR) | HR | CRITICAL | Day 3 — within 3 business days | Physically examine original ID/work-authorization documents (or authorized representative for remote). Accept List A OR List B+C. Record and sign Section 2. Upload scan. | uscis.gov/i-9-central — $272–$2,726 per paperwork violation; $698–$27,894 per unauthorized worker. |
| W-4 — Federal Withholding Certificate (Employee) | EMP | CRITICAL | Day 1 — before first paycheck | Tells employer how much federal income tax to withhold. Complete, sign, upload — or digital version. Can be changed anytime. | irs.gov/pub/irs-pdf/fw4.pdf — Without it: withhold at Single/0 allowances; cannot change retroactively. |
| State Tax Withholding Form (Employee) | EMP | HIGH | Day 1 — before first paycheck | State-specific in addition to federal W-4: CA DE-4, NY IT-2104, IL W-4, CO DR-0004, MA M-4. TX/FL/WA: not required. | State-specific link (auto-shown by work_state) — Without it: default withholding rate applies. |
| Direct Deposit Authorization (Employee) | EMP | HIGH | Day 1–5 | Provide bank routing and account number — voided check or bank letter is easiest. Upload the authorization or voided check. | Company direct deposit form — Without setup, first paycheck may be delayed. |
| Employee Handbook Acknowledgment (Employee) | EMP | HIGH | Day 1 | Read the handbook, sign acknowledgment confirming receipt and agreement to policies. Upload scan. | Company handbook + ack form — Without it, policy enforcement is harder in disputes. |
| Emergency Contact Form (Employee) | EMP | MEDIUM | Day 1 | Provide name, phone, relationship of one or two emergency contacts. | Emergency contact form in self-service — Company policy. |
| HIPAA Privacy Notice (if health plan offered) | HR | HIGH | Day 1 / within 30 days of enrollment | If offering a group health plan, provide HIPAA Notice of Privacy Practices; get signed acknowledgment. Carrier or HR can provide. | dol.gov (HIPAA NPP) — Federal HIPAA requirement; OCR enforcement applies. |
| IT Setup Session (Employee + IT) | IT/EMP | HIGH | Day 1 | Complete laptop configuration, email, VPN, required software. Employee signs IT asset receipt and acceptable use policy. | IT asset receipt form — Access must be documented for security audit trail. |
| Manager Welcome Meeting | MGR | HIGH | Day 1 | 30–60 min 1:1: role expectations, team structure, 30-day goals framework, walkthrough of onboarding task list, communication preferences. | Calendar appointment — Top predictor of 90-day retention (per research). |
| Send digital poster pack to remote employees | HR | HIGH | Day 1 (remote only) | Email free federal poster PDFs (OSHA, EEOC, FLSA, FMLA, EPPA, USERRA) plus applicable state links. Document in task notes. | dol.gov/general/topics/posters — DOL recommends digital delivery for remote workers. |
| COBRA General Notice (if health plan offered) | HR | HIGH | Within 90 days of plan enrollment | Federal law requires the COBRA General Notice to all new plan participants within 90 days, explaining continuation rights. | dol.gov — model COBRA notice — $110/day penalty for failure to provide. |

## 14. Phase 4 — Week 1 (Days 2–5)

| Task | Assigned | Priority | Due | Instructions | Form / Link / Penalty |
| --- | --- | --- | --- | --- | --- |
| Document FLSA classification | HR | CRITICAL | Day 3 | Record Exempt or Non-Exempt. Exempt requires BOTH: salary $684+/week AND passing duties test. Document basis in notes. | dol.gov FLSA Advisor — Misclassification is among the most costly wage/hour violations: back wages + liquidated damages + fees. |
| Verify state minimum wage compliance | HR | HIGH | Day 1 | App compares hourly-equivalent rate to state minimum wage for work_state; review/correct pay immediately if flagged. Federal $7.25; CA $16.50; NY $16.50 (NYC); WA $16.66; CO $14.81; MA $15.00; TX/FL $7.25. | dol.gov/agencies/whd/minimum-wage/state — Back pay liability + civil penalties. |
| Team introduction meetings | MGR | MEDIUM | Day 5 | Brief 15–30 min intros with direct team and key cross-functional partners; team lunch or group session works. | Calendar — Integration by end of Week 1 strongly predicts 30-day retention. |
| Role-specific system access granted | IT/MGR | HIGH | Day 5 | Grant access to all systems required for the role (manager provides list; IT implements). Employee signs access acknowledgment. Least-privilege principle. | IT access request form — Document for security audit; over-provisioning increases breach risk. |
| Compliance and safety training assigned | HR | HIGH | Day 5 | Assign harassment prevention (required CA/NY/IL/CT/ME/WA for certain employers), data security, workplace safety/OSHA, industry-specific compliance. | Company LMS — CA SB 1343: sexual harassment training required within 6 months of hire. |
| 30-day goals drafted | MGR/EMP | MEDIUM | Day 5 | Manager and employee draft 3–5 specific, measurable first-30-day objectives; document or upload. | Notes or uploaded doc — Employees with clear goals are more likely to still be employed at 90 days. |

## 15. Phase 5 — 30-Day Check-In

| Task | Assigned | Priority | Due | Instructions | Form / Link / Penalty |
| --- | --- | --- | --- | --- | --- |
| BENEFITS ENROLLMENT — HARD DEADLINE | EMP | CRITICAL | Day 30 — hard deadline | 30 days from start to enroll in health, dental, vision, life, 401(k)/retirement. After window closes, must wait for next open enrollment unless qualifying life event. | Benefits enrollment portal — Missing window can leave employee uninsured up to a year; ACA considerations. |
| 30-day review meeting | MGR | HIGH | Day 30 | 30-min check-in reviewing 30-day goals: accomplished / needs adjustment; role fit; needs; concerns. Revise goals for next 60 days. | Calendar appointment — Leading indicator of 90-day success. |
| Collect outstanding Day 1 documents | HR | HIGH | Day 30 | Review checklist; resolve any missing/pending W-4, state tax form, direct deposit, I-9 before the 30-day mark. | Documents tab — filter by employee — Incomplete file creates legal and payroll risk. |
| HIPAA notice acknowledgment (if plan offered) | HR | HIGH | Day 30 | Confirm receipt/acknowledgment of HIPAA NPP; last opportunity within first 30 days if Day 1 wasn't completed. | HIPAA NPP from health plan — Federal HIPAA requirement. |
| WA Cares Fund disclosure (WA employees only) | HR | HIGH | Day 1–30 | Inform WA employees of the mandatory long-term care program (0.58% payroll deduction); provide opt-out form if qualifying private LTC insurance exists. | wacaresfund.wa.gov — Required for all WA employees; deduction begins with first paycheck. |
| Payroll setup confirmed with payroll system | PAY | CRITICAL | Day 1 — verify by Day 30 | Confirm W-4, state tax data, direct deposit, pay rate, frequency, benefits deductions are all entered before first paycheck. | Payroll platform — Incorrect first paycheck damages trust; may violate state pay-stub requirements. |

## 16. Phase 6 — 90-Day Check-In

| Task | Assigned | Priority | Due | Instructions | Form / Link / Penalty |
| --- | --- | --- | --- | --- | --- |
| 90-day performance check-in | MGR | HIGH | Day 90 | 60–90 min formal review: assess against goals/expectations; document assessment, strengths, development areas, 6-month goals, concerns. Ends probation. | Document outcome in task notes; upload written review. |
| Probationary period end — confirm status | HR | HIGH | Day 90 | Based on the 90-day check-in, confirm continued employment; update record with probation end date. Document reasoning if extending/acting; consult legal if needed. | Update employee record; upload review to /active/ folder. |
| I-9 reverification check (if applicable) | HR | HIGH | Day 90 and ongoing | Review I-9 on file; if work-authorization doc expires within 60 days, create reverification task. Complete Section 3 before expiration. Do NOT reverify citizens/LPRs. | uscis.gov/i-9-central (Section 3 instructions). |
| Onboarding complete — status → Active | SYSTEM | N/A | When all 90-day tasks complete | System auto-transitions status from Onboarding to Active when all required tasks complete. Waived tasks count as complete. | Automatic — no action required. |

## 17. Phase 7 — Active Employment Events (On-Demand)

Generated on-demand when specific employment events occur — not part of the standard onboarding flow.

| Task | Assigned | Priority | Due | Instructions | Form / Link / Penalty |
| --- | --- | --- | --- | --- | --- |
| Annual salary vs. minimum wage check | HR | HIGH | Annually (Jan 1) | App checks each active employee's hourly-equivalent against the new work_state minimum wage (typically increases Jan 1). Review/update pay if below. | State minimum wage schedule — FLSA violation risk: back wages + liquidated damages. |
| Confirm annual federal poster updates | HR | MEDIUM | Annually (Jan 1) | Confirm posted versions are current; download/replace outdated posters; resend digital pack to remote employees. | dol.gov/general/topics/posters — EEOC/DOL update posters when law changes (e.g. PWFA 2024, PUMP Act 2023). |
| Promotion / title change | HR/MGR | MEDIUM | On event | Document title change and compensation adjustment; generate promotion letter; upload signed copy; update compensation history; notify payroll. | Promotion letter template. |
| Salary adjustment | HR/PAY | HIGH | On event | Record new salary, effective date, reason; history auto-preserved. Notify payroll of new rate/effective pay period (not retroactive). Upload change form. | Compensation change form. |
| FMLA leave — initiate | HR | CRITICAL | Within 5 business days of leave request | Provide FMLA eligibility notice (5 business days), rights & responsibilities notice, and designate leave as FMLA within 5 days of sufficient info. | wh381.pdf (Eligibility) / wh382.pdf (Designation) — Failure to timely designate waives right to count leave as FMLA. Covers 50+ employers; lower thresholds in CA(5+), NY/WA/CO/MA. |
| Address / work state change | HR/EMP | HIGH | On event | Update work_state immediately; may trigger new withholding registration, new tax form, new minimum wage check, new state tasks. Notify payroll before next run. | HR Settings → State Rules — Multi-state tax implications; work state governs, not HQ location. |
| I-9 document reverification | HR | CRITICAL | 30 days before document expiration | Complete Section 3 (or new I-9) before expiration. Accept new List A or List C only — not List B. Do not reverify citizens/LPRs. | uscis.gov/i-9-central — $272–$2,726 per form violation for expired I-9. |
| Workplace incident / written warning | MGR/HR | HIGH | On event | Document date, time, location, occurrence, witnesses, prior warnings. Employee signs (or note refusal). HR review before disciplinary action. | Incident report + written warning template — Proper documentation is essential for termination defense. |

## 18. Phase 8 — Termination & Offboarding

All tasks below are auto-generated when a termination event is recorded, ordered by deadline urgency.

| Task | Assigned | Priority | Due | Instructions | Form / Link / Penalty |
| --- | --- | --- | --- | --- | --- |
| IT: Revoke all access — SAME DAY | IT | CRITICAL | Same day as termination record | Immediately revoke email, SSO, VPN, Slack, SaaS tools, badge access. Time-stamp each revocation. For-cause: revoke before the meeting if possible. | IT access revocation checklist — Unauthorized post-termination access is a security breach with data-loss/legal liability. |
| Issue final paycheck — STATE DEADLINE | PAY | CRITICAL | State-specific | CA (involuntary): same day. CA (voluntary): 72 hrs. TX (involuntary): 6 days. NY/FL/CO/IL: next regular payday. MA: next payday or Saturday, whichever first. WA: end of established pay period. | Payroll platform — CA waiting-time penalty: 1 day of wages per day late, up to 30 days. TX/NY/MA have their own penalties. |
| Notify plan administrator of qualifying event (COBRA) | HR | CRITICAL | Within 30 days of termination | Notify group health plan administrator of the qualifying event. Admin then has 14 days to send the COBRA election notice. If self-insured, send directly within 14 days. | dol.gov COBRA resources / model election notice — $110/day per qualified beneficiary; can exceed $100,000 for large groups. |
| Separation meeting — schedule and hold | HR/MGR | HIGH | On or before last day | Short (10–15 min), respectful meeting. Cover effective date, final pay timing, COBRA info, equipment return, references policy. Do not debate the decision. | Meeting logistics only — Private meeting; HR present for all involuntary terminations. |
| Separation agreement (involuntary — if offering severance) | HR/Legal | HIGH | On or before last day | Under 40: reasonable review time. 40+ (ADEA): 21 days to consider, 7 days to revoke after signing; agreement must reference ADEA rights. Consult legal. | Company separation agreement template (legal-reviewed) — ADEA violation makes agreement unenforceable without 21-day/7-day periods. |
| Non-compete validity check | HR | HIGH | Before separation agreement signed | Check work_state before including a non-compete/non-solicit clause. CA: void — do not include. MN: banned since 2023. ND/OK: near-total bans. Other states: review with legal. | State rules (auto-shown for work_state) — CA: employer can be sued for attempting to enforce a void non-compete. |
| Equipment return — track all items | HR/IT | HIGH | On or before last day | Track laptop, adapter, badge/fob, company card, parking pass, phone, other property. IT verifies laptop wiped/remotely wiped (MDM). Note condition. | Equipment return checklist template — If not returned: consult legal; some states limit payroll deduction for unreturned equipment. |
| Exit interview (voluntary terminations) | HR | MEDIUM | Last day or within 3 business days | Conversational, confidential. Key questions: what prompted the search, what could improve, what they enjoyed, would they return. | Exit interview form template — Valuable retention intelligence, aggregated over time. |
| Benefits termination confirmation | HR/Benefits | HIGH | Effective last day or end of month | Notify all carriers (health, dental, vision, life, disability) of termination effective date; document confirmation from each. | Each carrier's notification process — Employee may have unpaid claims if coverage not properly terminated. |
| Archive employee record | SYSTEM | N/A | When all offboarding tasks complete | System auto-sets status to Terminated and moves record to Archived tab. Document folder remains intact; audit trail fully preserved. | Automatic — Never delete employee records; litigation hold obligations may apply. Retention: federal minimum 3 years; ADEA 1 year; FLSA 2 years of payroll records. |

## 19. Recurring Annual Tasks (Company-Wide)

Generated annually for HR Admin and Owner; appear in the Tasks tab under "Annual Compliance."

| Task | Assigned | Priority | Due | Instructions | Form / Link / Penalty |
| --- | --- | --- | --- | --- | --- |
| Issue W-2s to all employees | PAY/HR | CRITICAL | January 31 | Every employee who worked during the year receives a W-2 by Jan 31. File all W-2s with SSA by Jan 31 (electronic via SSA BSO). File W-3 transmittal at the same time. | Handled by payroll software; confirm and upload confirmation — IRS penalty $60–$630 per W-2 (up to $3.78M max). |
| File Form 941 — Q4 | PAY | CRITICAL | January 31 | File Q4 (Oct–Dec) federal payroll tax return: federal income tax withheld, Social Security, Medicare for the quarter. File via IRS MeF. | Handled by payroll software; confirm filing — Penalty 5% of unpaid tax per month, up to 25%. |
| File Form 940 (FUTA) | PAY | CRITICAL | January 31 (Feb 10 if all deposits on time) | File annual FUTA return reporting total unemployment tax wages and deposits for the year. | Handled by payroll software; confirm filing and balance paid — Penalty 5% of unpaid tax per month. |
| Issue 1099-NECs to contractors | PAY/HR | CRITICAL | January 31 | Every contractor paid $600+ during the year receives a 1099-NEC by Jan 31; file copies with IRS by Jan 31 (electronic). | Handled by payroll/accounting software; confirm with accountant — IRS penalty $60–$630 per 1099-NEC. |
| File ACA 1095-C (ALE employers only — 50+ FTEs) | HR/PAY | CRITICAL | Employee copies Jan 31; IRS Mar 31 electronic | If 50+ FTE, file Form 1094-C and one 1095-C per full-time employee, reporting coverage offered and employee premium share. | Handled by payroll software/benefits administrator — IRS penalty $310/form up to $3.78M. |
| Review and update state minimum wage compliance | HR | HIGH | January 1 | State minimum wages typically increase Jan 1. Review each active employee's effective hourly rate vs. new minimum for work_state; update pay if flagged. | CA $16.50, NY $16.50 (NYC), WA $16.66, CO $14.81, MA $15.00, TX/FL $7.25 (federal) — Back pay + liquidated damages for hours below minimum. |
| Update federal workplace posters | HR | HIGH | January 1 | Check dol.gov for updated poster versions; download/replace outdated posters; send updated digital pack to remote employees. | dol.gov/general/topics/posters — OSHA citation for outdated posters. |
| Annual I-9 audit | HR | HIGH | January 1 (or any time) | Review I-9s for all active employees: missing signatures, expired work-authorization docs (generate reverification tasks), and retention-eligible destruction for terminated employees (3 years from hire OR 1 year from termination, whichever later). | ICE audit penalties $272–$2,726 per form violation. |
| Confirm EFTPS enrollment current | OWN/PAY | HIGH | January 1 | Confirm EFTPS enrollment is active and banking info current; update before next required deposit. All federal deposits flow through EFTPS. | Late/failed deposits: 2–15% penalty. |

# PART III — FEDERAL & STATE PAYROLL COMPLIANCE REFERENCE

Forms Library • Filing Requirements • App Implementation Guide — for developer reference; drives the app's task system and forms library.

This section contains legal and regulatory information current as of mid-2025/2026. Rates change annually. Always verify with IRS.gov, DOL.gov, and your state agency before implementation.

## 20. Federal Requirements at Every Hire

### 20.1 IRS Requirements — New Employee Tax Setup

Form W-4 — Employee's Withholding Certificate

- Employee completes on or before Day 1 — no exceptions.

- Employer uses W-4 to calculate federal income tax withholding per paycheck; does NOT file W-4 with IRS — kept on file internally.

- W-4 has no expiration date — employee can submit a new one at any time.

- If no W-4 submitted: withhold at Single with 0 allowances (highest rate).

- Employees earning $200K+ (single) or $250K+ (MFJ): additional 0.9% Medicare surcharge — employee may request additional withholding via W-4 Line 4c.

APP: Employee task — complete W-4 on Day 1 with direct link to IRS W-4 PDF. HR marks verified once received. Document stored in /onboarding/.

Employer Identification Number (EIN)

Employer must have a valid EIN before first payroll — applied for via IRS Form SS-4. Used on all federal tax deposits and filings (941, 940, W-2, W-3). New businesses can get an EIN online in minutes.

APP: Store company EIN in HR config; used for new-hire reporting tasks. Flag a setup warning if blank on first hire.

Federal Income Tax Withholding — Calculation Method

- IRS Publication 15-T: Federal Income Tax Withholding Methods — updated annually.

- Two methods: Wage Bracket Method (tables) or Percentage Method (calculation).

- Supplemental wages (bonuses, commissions, overtime): flat 22% withholding or aggregate method.

- Withholding tables account for pay frequency — weekly, bi-weekly, semi-monthly, monthly.

Payroll software (Gusto, QuickBooks, ADP) handles the withholding calculation. Our app collects W-4 data and passes it to payroll — it does not calculate withholding amounts.

### 20.2 Federal Payroll Tax Obligations Per Employee

| Tax | Employee Rate | Employer Rate | 2025 Wage Base | Notes |
| --- | --- | --- | --- | --- |
| Social Security (OASDI) | 6.2% | 6.2% | $176,100 | Employer matches employee amount. No SS tax above wage base. |
| Medicare (HI) | 1.45% | 1.45% | No limit | Both pay 1.45% on all wages, no cap. |
| Additional Medicare | 0.9% (employee only) | None | Over $200K (single) | Employer withholds when employee wages exceed $200K in the year. |
| FUTA (Federal Unemployment) | None | 6.0% gross / 0.6% net | $7,000 | Employer pays only. 5.4% credit if state SUI paid on time — effective rate 0.6%. |
| Federal Income Tax | Per W-4 + Pub 15-T | None | No cap | Employer withholds based on W-4 instructions. |

Total employer cost per dollar of salary: 6.2% SS + 1.45% Medicare + ~0.6% FUTA ≈ 8.25% on top of base wages (up to wage bases). This data handoff goes to payroll software.

### 20.3 Federal Tax Filing Schedule

| Form | What It Covers | Frequency | Deadline | File Online At |
| --- | --- | --- | --- | --- |
| Form 941 | Quarterly federal income tax withheld + FICA (employee + employer) | Quarterly | Apr 30, Jul 31, Oct 31, Jan 31 (+10 days if all deposits on time) | IRS e-file: irs.gov/efile-providers |
| Form 940 | Annual FUTA tax return | Annual | Jan 31 (Feb 10 if all deposits on time) | IRS MeF e-file or EFTPS |
| Form W-2 | Wages and taxes withheld per employee | Annual | Jan 31 to employee; Jan 31 to SSA | SSA BSO: ssa.gov/bso |
| Form W-3 | Transmittal cover sheet summarizing all W-2s | Annual | Jan 31 | SSA BSO |
| Form 1099-NEC | Non-employee compensation, contractors $600+ | Annual | Jan 31 to contractor; Jan 31 to IRS | IRS FIRE: fire.irs.gov |
| Form 944 | Alternative to 941 for small employers (<$1,000 annual liability, IRS-authorized) | Annual | Jan 31 | IRS e-file |
| Form 1094-C / 1095-C | ACA employer shared responsibility (50+ FTE) | Annual | Mar 31 electronic; Jan 31 to employees | IRS ACA Info Returns |

APP: track which forms are relevant based on employee count (e.g., flag 1095-C at 50+ FTE). Link to IRS e-file portals in task descriptions — payroll software files the actual returns; our app collects the underlying data.

### 20.4 IRS Tax Deposit Schedule

| Schedule | Who Qualifies | Deposit Deadline | Notes |
| --- | --- | --- | --- |
| Monthly Depositor | Lookback-period liability ≤ $50,000; OR new employer in Year 1 | 15th of the following month | Deposit all taxes from prior month by the 15th. |
| Semi-Weekly Depositor | Lookback-period liability > $50,000 | Wed/Fri rule (see notes) | Paydays Wed–Fri → deposit by following Wed. Paydays Sat–Tue → deposit by following Fri. Must use EFTPS. |
| $100,000 Next-Day Rule | Any employer — overrides normal schedule | Next business day | If accumulated liability hits $100,000 on any single day, deposit next business day. |
| Under $2,500/Quarter | Very small employers | Can pay with Form 941 filing | No separate deposit required if quarterly liability < $2,500 AND prior quarter also < $2,500. |

### 20.5 Federal New Hire Reporting (PRWORA)

Federal law (Personal Responsibility and Work Opportunity Reconciliation Act, 1996) requires ALL employers — regardless of size — to report every new and rehired employee to the state where they work.

| Item | Detail |
| --- | --- |
| Who must report | All employers — no size exemption |
| Who to report | Every new hire AND every rehire (returning after 60+ day gap) |
| Deadline | Within 20 days of hire date (some states sooner — see Part I, Section 7) |
| Where to report | State New Hire Reporting directory for the state where the employee works |
| What to report | Employee: name, address, SSN, hire date. Employer: name, address, EIN |
| Electronic filing | Two transmissions per month, spaced 12–16 days apart |
| Penalty for non-compliance | Up to $25 per employee; up to $500 if conspiracy with employee |
| Multistate employers | Can designate one state to receive all reports (register with federal OCSE) |

### 20.6 USCIS Form I-9 and E-Verify

| Item | Detail |
| --- | --- |
| I-9 Section 1 — Employee | Must be completed on or before the FIRST DAY of work. Not before offer acceptance. |
| I-9 Section 2 — Employer | HR or authorized representative examines original documents within 3 business days of start date. |
| List A Documents | Establish both identity AND work authorization (passport, Permanent Resident Card, EAD). Employer accepts ONE. |
| List B + C Documents | List B establishes identity (driver's license); List C establishes work auth (Social Security card). Accept ONE of each. |
| Remote employee I-9 | Employer can designate an authorized representative (notary, HR rep, anyone) to physically inspect documents; employer remains responsible for errors. |
| E-Verify | Federal contractors/subcontractors MUST use E-Verify. Some states mandate for all employers (AZ, GA, NC, SC, TN, UT). Optional for others. |
| I-9 Retention | 3 years from hire date OR 1 year after termination, whichever is LATER. Produce within 3 business days of ICE inspection notice. |
| Reverification | Required when work-authorization documents expire (List A or List C). Use Section 3 or a new I-9. Do NOT reverify citizens/permanent residents. |
| Penalties | Paperwork violations $272–$2,726/form. Knowingly hiring unauthorized worker: $698–$27,894/violation. |

APP: Employee task — Complete I-9 Section 1 on/before first day. HR task — Complete I-9 Section 2 within 3 business days. Both carry hard deadlines with red overdue flags. Documents stored in /onboarding/ with expiration tracking.

### 20.7 DOL / FLSA Requirements at Hire

| Requirement | Detail | App Action |
| --- | --- | --- |
| Exempt vs. Non-Exempt Classification | Salary threshold for exempt: $684/week ($35,568/year) as of 2024 DOL rule. Must also meet duties test (executive, administrative, professional). | App records FLSA classification on employee record; flags if salary is below $684/week for an employee classified exempt. |
| Federal Minimum Wage | $7.25/hour federal. States/cities may be higher — always pay the higher. | App compares hourly rate to state minimum wage in work_state and flags if below. |
| Overtime | 1.5x regular rate for all hours over 40/week for non-exempt employees. | App notes classification; payroll software calculates OT. |
| FLSA Recordkeeping | Keep: name, address, DOB (if under 19), gender, job title, hours worked/day, total hours/week, total earnings, pay period dates. | Employee record captures all required fields; audit trail satisfies recordkeeping obligation. |
| Child Labor | Under 14: generally cannot work. 14–15: limited hours/jobs. 16–17: most jobs, unlimited hours. 18+: no restrictions. | App DOB field calculates age; flags if under 18 at hire for manager awareness. |

### 20.8 Required Federal Workplace Posters

ALL employers must display (or provide digitally to remote workers) the following federal posters — all free from official government websites.

| Poster | Required By | Employer Size | Free Download |
| --- | --- | --- | --- |
| Job Safety and Health: It's the Law (OSHA) | OSH Act | All private employers in interstate commerce | osha.gov/publications/poster |
| Know Your Rights: Workplace Discrimination Is Illegal (EEOC) | Title VII, ADA, ADEA, GINA, PWFA | 15+ employees (race/sex/origin/religion/disability); 20+ for age | eeoc.gov/poster |
| Employee Rights Under FLSA (Minimum Wage) | Fair Labor Standards Act | All employers covered by FLSA | dol.gov/agencies/whd/resources/posters |
| Employee Rights Under FMLA | Family and Medical Leave Act | Employers with 50+ employees | dol.gov FMLA poster |
| Employee Polygraph Protection Act (EPPA) | EPPA | All private employers in interstate commerce | dol.gov EPPA poster |
| Uniformed Services Employment (USERRA) | USERRA | All employers | dol.gov/vets USERRA poster |
| Pay Transparency Nondiscrimination (OFCCP) | E.O. 11246 | Federal contractors only | dol.gov OFCCP poster |
| Your Rights Under NLRA (Worker Rights) | NLRA — private sector | Most private sector employers | nlrb.gov notice posting |

Remote workers: physical posters are not required, but DOL recommends digital copies via email or company intranet. APP: Day 1 HR task with direct links to all 6–8 free poster downloads.

### 20.9 COBRA Notification Requirements

| Notice Type | Who Sends | Deadline | Recipient | Notes |
| --- | --- | --- | --- | --- |
| General COBRA Notice | Plan administrator (or employer) | Within 90 days of coverage start | Employee + spouse + dependents | Describes COBRA rights; provided at enrollment. |
| Qualifying Event Notice (employer → plan admin) | Employer | Within 30 days of qualifying event | Plan administrator | Employer's responsibility — triggers the election-notice clock. |
| Election Notice (plan admin → beneficiary) | Plan administrator | Within 14 days of learning of event | Employee + covered dependents | Starts the 60-day election window. |
| COBRA Election Period | Employee action | 60 days from notice or loss of coverage, whichever later | Employee elects or waives | If elected, coverage is retroactive — no gap. |
| COBRA Premium Payment | Employee pays 102% of group rate | First: 45 days from election. Then: 30-day grace period. | Plan administrator or insurer | Employer may pay as a severance benefit — document in separation agreement. |

Mini-COBRA: states like CA, TX, NY apply COBRA-like rules to employers with fewer than 20 employees — see per-state detail in Part I, Section 7. APP: auto-generate the qualifying-event-notice task on termination; track the election notice separately.

### 20.10 ACA Employer Requirements

| Threshold | Requirement | Form | Deadline |
| --- | --- | --- | --- |
| 50+ FTE (ALE) | Must offer minimum essential coverage to full-time employees or pay Employer Shared Responsibility Payment | Form 1094-C (transmittal) + 1095-C per employee | Employees Jan 31. IRS Feb 28 paper / Mar 31 electronic. |
| Under 50 FTE offering group health plan | Not required to offer coverage but must report if offering through SHOP or fully-insured plan | Form 1095-B (issued by insurer, not employer usually) | Employees Jan 31. IRS Feb 28 paper / Mar 31 electronic. |
| All employers offering health plan | Must provide HIPAA Notice of Privacy Practices within 90 days of plan enrollment | Notice provided by plan administrator; employer distributes | At enrollment or within 30 days of start date (if offering coverage) |

APP: track headcount in reports; when active employee count approaches 50 FTE, flag "Approaching ACA ALE threshold — consult benefits advisor." Store HIPAA acknowledgment as a Day 30 document task.

## 21. Software Responsibility: App vs. Payroll Provider

### 21.1 What the AI-Prowler HR App Handles

Our app is an HR onboarding and lifecycle management tool. It handles:

- Data Collection: Collect W-4, state tax forms, I-9, direct deposit authorization, emergency contacts, and all other forms from employees. Store them in the employee's document folder.

- Guided Task Flow: Tell every actor (HR, manager, employee, IT, payroll) exactly what to do, by when, with instructions and links to official forms.

- Deadline Tracking: Flag when I-9 Section 2 is due, when new hire reporting is due, when benefits enrollment closes, when COBRA notice must go out. Red badges on overdue items.

- Document Storage & Verification: Store uploaded document scans in per-employee folders. Track verification status, expiration dates, and who verified.

- State Compliance Alerts: Know the employee's work state and surface the correct state-specific forms, tasks, and warnings — final pay deadlines, non-compete warnings, mini-COBRA thresholds.

- New Hire Reporting Task: Create an employer task to report the new hire to the state directory within the state-specific deadline, linked to the correct portal.

- Onboarding-to-Payroll Handoff: Collect all payroll setup data and present it in a structured format for the payroll system operator.

- Federal Poster Compliance Task: Generate a Day 1 task for HR to confirm posters are displayed (on-site) or a digital pack sent (remote).

- ACA / COBRA Workflow: Track headcount for ALE threshold. Generate COBRA notice tasks at termination. Track HIPAA notice acknowledgment.

- Employee Self-Service: Allow employees to view their own task list, upload completed forms, and see onboarding progress from their phone.

### 21.2 What Payroll Software Handles (Out of Scope for Our App)

Handled by the employer's payroll system (Gusto, QuickBooks Payroll, ADP, Rippling, Paychex, etc.):

- Withholding Calculation: Using W-4 data to calculate exact federal income tax withholding per paycheck using Publication 15-T tables.

- FICA Calculation & Remittance: Calculate employee/employer Social Security (6.2%) and Medicare (1.45%); deposit via EFTPS on schedule.

- FUTA Deposits: Calculate and deposit FUTA quarterly when liability exceeds $500.

- Form 941 Filing / Form 940 Filing: File quarterly and annual federal payroll tax returns.

- W-2 Generation & Filing / 1099-NEC Generation: Generate and file with SSA/IRS; issue to contractors paid $600+.

- State Income Tax Remittance: Withhold and remit to each state's revenue department on schedule.

- SUI / SDI / PFML Premium Calculation: Calculate and remit state unemployment, disability, and paid leave premiums.

- State Quarterly / Annual Payroll Filings: File DE-9 (CA), ES-100 (TX), NYS-45 (NY), and equivalents in other states.

- Direct Deposit Processing: ACH push of net pay to employee bank accounts.

- Pay Stub Generation: Generate compliant pay stubs (some states mandate specific fields — CA, NY, TX, etc.).

- ACA 1095-C / 1095-B Filing: Generate and file ACA reporting for ALEs.

### 21.3 The Handoff — What Our App Collects for Payroll

Our app collects the following data, which must be entered into the payroll system before the first paycheck. The app generates a "Payroll Setup Handoff" task for HR/Payroll when each new employee is added.

| Data Field | Source in Our App | Payroll System Uses It For |
| --- | --- | --- |
| Employee full legal name | Personal info | W-2, paycheck, direct deposit |
| SSN | Personal info (last 4 stored; full SSN in vault) | Form 941, W-2, SSA reporting |
| Home address | Personal info | W-2, state tax withholding jurisdiction |
| Work state | Employment details | Determines which state taxes apply |
| Federal W-4 data (filing status, allowances, extra withholding) | W-4 document / task | Federal income tax withholding calculation |
| State tax form data | State tax form task | State income tax withholding calculation |
| Pay type (salary / hourly) | Compensation | Paycheck calculation method |
| Pay rate (annual salary or hourly rate) | Compensation | Gross pay calculation |
| Pay frequency | Compensation | Number of paychecks per year |
| Direct deposit bank info (routing + account) | Direct deposit form / task | ACH net pay deposit |
| Start date | Employment details | First paycheck period |
| Employment type (employee vs. contractor) | Employment details | W-2 vs. 1099-NEC determination |
| Benefits deductions (health, dental, 401k) | Benefits enrollment task | Pre-tax and post-tax deductions per paycheck |

APP: "Complete Payroll System Setup" task — assigned HR/Payroll, due before first paycheck date. Includes the checklist above and a link to the payroll platform login. This is the formal handoff task.

### 21.4 Payroll Platforms — Potential Phase 2 Integrations

| Platform | API Available | Integration Potential |
| --- | --- | --- |
| Gusto | Yes — REST API | Create employee, set pay rate, add W-4 data. Richest API for SMBs. |
| QuickBooks Payroll | Yes — QuickBooks API | Sync employee records and pay data via Intuit API. |
| ADP Workforce Now | Yes — ADP API Marketplace | Enterprise-grade; requires ADP partnership agreement. |
| Rippling | Yes — Rippling API | Full HR + payroll + IT integration via Rippling's API. |
| Paychex | Yes — Paychex Flex API | Employee data sync available via Paychex developer program. |
| OnPay | Yes — REST API | SMB-focused; cleaner API for smaller employers. |

## 22. Forms Library

All forms below link to official government sources — all free. The app embeds or links to these directly in task descriptions.

### 22.1 Federal Forms

| Form | Name | Who Uses It | Deadline |
| --- | --- | --- | --- |
| W-4 | Employee's Withholding Certificate | Employee on Day 1 | Day 1 — before first paycheck |
| I-9 | Employment Eligibility Verification | Employee (Sec 1) + Employer (Sec 2) | Sec 1: Day 1. Sec 2: Day 3. |
| W-2 | Wage and Tax Statement | Employer generates for employee | Jan 31 to employee + SSA |
| W-3 | Transmittal of Wage and Tax Statements | Employer files with SSA | Jan 31 |
| 941 | Employer's Quarterly Federal Tax Return | Employer quarterly | Apr 30, Jul 31, Oct 31, Jan 31 |
| 940 | Employer's Annual FUTA Tax Return | Employer annual | January 31 |
| 1099-NEC | Nonemployee Compensation | Employer for contractors | Jan 31 to contractor + IRS |
| SS-4 | Application for Employer ID Number (EIN) | New employer | Before first payroll |
| COBRA Initial Notice | Summary Plan Description COBRA rights | Plan administrator distributes | Within 90 days of enrollment |

### 22.2 State Forms & Portals — 8 States

See Part I, Section 7.4 (State Registration Quick-Reference) for the consolidated table of withholding forms, SUI portals, and new-hire reporting portals for all 8 initial states.

## 23. Guided Task Flow — Additions Beyond the Original Spec

The following tasks, forms, and deadline alerts were identified as ADDITIONS to the app task system beyond the original v1.1 spec, to ensure the app truly serves as a one-stop guide. They are folded into the Complete Task Matrix (Part II) above, and summarized here as an implementation checklist.

### 23.1 Implementation Summary — Additional App Requirements

- Forms Library page in Settings: all federal and state forms with direct PDF links and brief descriptions, organized by category (federal, by state). Accessible from Settings → Forms Library.

- Task descriptions must include: plain-English instructions (2–3 sentences), the form number if applicable, a direct link to the official form or portal, and the penalty for missing the deadline.

- New employer setup wizard: on first launch, prompt the owner through EIN, EFTPS registration, state SUI registration, state withholding registration, WC insurance, and payroll platform selection. Generate setup tasks for each missing item.

- Payroll handoff task: auto-generate "Complete payroll system setup for {employee_name}" when a new employee is created, with the full data checklist.

- New hire reporting task: generated for every new employee, assigned to HR, with a state-specific deadline and portal link based on work_state.

- Federal poster task: Day 1 HR task with links to all 8 federal poster PDFs; toggle on-site (confirm posted) vs. remote (send digital pack via email).

- Annual compliance reminders: January 1 task confirming W-2 and 940 filing; January 31 reminder task for all annual deadlines approaching.

- Headcount monitoring: when active FTE count crosses 50, surface the ACA ALE warning and generate a 1094-C/1095-C awareness task.

- State minimum wage check: compare hourly rate to state minimum wage in work_state at hire and annually; flag if below.

- FLSA classification field: required field on every new employee record — Exempt or Non-Exempt, with the basis for classification recorded and auditable.

### 23.2 Deadline Flags Reference

| Deadline Flag | Trigger | Alert To | Escalation |
| --- | --- | --- | --- |
| I-9 Section 2 not completed by Day 3 | Start date + 3 business days | HR (red overdue badge) | Owner after 24 hours. $272–$2,726 penalty per form cited in alert. |
| New hire not reported within state deadline | Start date + 14 days (MA) or 20 days (others) | HR | Owner after deadline. Up to $25/employee penalty cited. |
| Benefits enrollment window closing | 25 days after start date | Employee + HR | 5-day warning: "Benefits enrollment closes in 5 days." |
| COBRA election notice not sent within 14 days of termination | Termination date + 14 days | HR / Benefits Admin | Owner after deadline. Federal penalty $110/day. |
| Final paycheck deadline (state-specific) | Termination date + state hours | HR + Payroll | Owner immediately. CA penalty: 1 day wages per day late up to 30 days. |
| I-9 work authorization expiring in 30 days | Document expiration date – 30 days | HR | Reverification required before expiration (I-9 Section 3). |
| W-2 not issued to employees by January 31 | January 31 | HR / Payroll | IRS penalty $60–$630 per W-2 depending on how late. |
| FUTA quarterly deposit due (if >$500) | End of each quarter if liability > $500 | Finance / Payroll | IRS Failure to Deposit penalty: 2–15% depending on days late. |
| ACA 1095-C not issued by January 31 (ALE employers) | January 31 for ALEs (50+ FTEs) | HR / Finance | IRS penalty $310 per return up to $3.78M/year. |

## 24. Implementation Roadmap

| Phase | Scope | Est. Effort |
| --- | --- | --- |
| Phase 1 — MVP | Employee records, document folders, onboarding tasks, document upload/tracking, basic scheduling, state compliance flags (8 states), employee self-service portal, auto-email notifications, full reporting dashboard, archived records | 6–8 weeks |
| Phase 2 — E-Signature & Integrations | DocuSign/HelloSign integration, advanced MCP tools, payroll system display integrations, background check vendor API links | 4–6 weeks |
| Phase 3 — Full Lifecycle + All States | Full active employment event tracking, complete termination workflow, offboarding checklists, all 50 states + DC, performance review framework | 4–6 weeks |

## 25. Status & Next Steps

This master specification consolidates the approved v1.1 architecture spec, the complete task tracking reference, and the federal/state compliance reference into a single implementation-ready document. All design decisions are resolved (Part I, Section 3). The Complete Task Matrix (Part II) is implementation-ready and should drive the app's task template system directly. The Compliance Reference (Part III) should back every task's instructions, links, and penalty text, and inform the Forms Library feature in Settings.

Status: APPROVED — Ready for Implementation Planning.